{PROCURING AND DISPOSING ENTITY CREST LOGO}

{NAME OF PROCURING AND DISPOSING ENTITY}

BIDDING DOCUMENT

FOR THE

PROCUREMENT OF WORKS

BY

INTERNATIONAL COMPETITIVE BIDDING

| Subject of Procurement |  |
| --- | --- |
| Procurement Reference Number |  |
| Procurement Method |  |
| Date of Issue |  |

TABLE OF CONTENTS

Section I. Instructions to Bidders	3

Section 2.  Bid Data Sheet	27

Section 3. Evaluation and Qualification Criteria	29

Section 4. Bidding Forms	34

Section 5. Eligible Countries	67

Section 6. Corruption and Fraud	68

Section 7. Schedule of Requirements	72

Section 8. General Conditions of Contract	83

Section 9A Contract Data	106

Section 9B. Special Conditions of Contract	110

Section 10. Contract Forms	114

| # SECTION I. INSTRUCTIONS TO BIDDERS |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| - GENERAL |  |  |  |  |  |
| - SCOPE OF BID |  |  |  |  |  |
| - The Procuring and Disposing Entity as indicated in the Bid Data Sheet (BDS), invites Bids for the construction of Works, as described in Section 7, Schedule of Requirements. - These Instructions to Bidders shall be read in conjunction with the BDS. The subject of procurement, the procurement reference number, and number of lots of this Bidding Document are provided in the BDS. - The Bidding Document is issued under the procurement method indicated in the BDS - In these Bidding Documents— - “day” means calendar day; - “in writing” means communicated in written form with proof of receipt; and - if the context so requires, singular means plural and vice versa. - The successful Bidder will be expected to complete the Works by the Intended Completion Date specified in the SCC. |  |  |  |  |  |
| - SOURCE OF FUNDS - The Procuring and Disposing Entity indicated in the BDS has an approved budget from public funds towards the cost of the procurement and intends to use these funds to cover for eligible payments under the Contract. - Payments will be made directly by the Procuring and Disposing Entity and will be subject in all respects to the terms and conditions of the resulting Contract placed by the Procuring and Disposing Entity. |  |  |  |  |  |
| - CORRUPTION AND FRAUD - The Malawi Government requires that all Bidders comply with the legal framework on corrupt and fraudulent practices as outlined in the Anti-Corruption legal framework in Malawi. - In line with the existing Anti-Corruption legal framework, Bidders, including its agents, sub-contractors, sub-consultants, service providers, suppliers, and personnel are subject to the signed Anti-Corruption Declaration in the Bidding documents as part of the qualification criteria... |  |  |
| - ELIGIBLE BIDDERS |  |  |  |  |  |
| - A Bidder may be a natural person, a legal person, government-owned entity or any combination of them with a formal intent to enter into an agreement or under an existing agreement in the form of a joint venture, consortium, or association. In the case of a joint venture, consortium, or association, unless otherwise specified in the BDS, all parties shall be jointly and severally liable. A foreign Bidder shall enter a joint venture or sub-contracting arrangement with a Malawian firm where the Malawian firm shall be responsible for a proportion of the assignment as stipulated by the National Construction Industry (Subcontracting and Joint Ventures between Foreign Contractors and Malawian Contractors) Regulations, 2023. |  |  |  |  |  |
| - This Invitation for Bids is open to all suppliers from eligible countries as defined in Section 5, Eligible Countries. A Bidder shall be deemed to have the nationality of a country if the Bidder is a citizen or is constituted, incorporated, or registered and operates in conformity with the provisions of the laws of that country. This criterion shall also apply to the determination of the nationality of proposed subcontractors for any part of the Contract including related services. |  |  |  |  |  |
| - A Bidder shall not have a conflict of interest. Any Bidder found to have a conflict of interest shall be disqualified. - A Bidder may be considered to have a conflict of interest for the purpose of this Bidding process, if the Bidder— - directly or indirectly controls, is controlled by or is under common control with another Bidder; - receives or has received any direct or indirect subsidy from another Bidder; - has the same legal representative as another Bidder; - has a relationship with another Bidder, directly or through common third parties, that puts it in a position to influence the Bid of another Bidder, or influence the decisions of the Procuring and Disposing Entity regarding this Bidding process; - participates in more than one Bid in this Bidding process. Participation by a Bidder in more than one Bid will result in the disqualification of all Bids in which such Bidder is involved but this does not limit the inclusion of the same subcontractor in more than one Bid; - any of its affiliates participated as a consultant in the preparation of the design or technical specifications of the works that are the subject of the Bid; - any of its affiliates has been hired (or is proposed to be hired) by the Procuring and Disposing Entity as Engineer for the Contract implementation; - would be providing goods, works, or non-consulting services resulting from, or directly related to consulting services for the preparation or implementation of the project specified in the BDS clause 2.1 that it provided or were provided by any affiliate that directly or indirectly controls, is controlled by, or is under common control with that firm; or - has a close business or family relationship with staff of the Procuring and Disposing Entity who— - are directly or indirectly involved in the preparation of the Bidding documents or specifications of the contract, and/or the Bid evaluation process of such contract; or - would be involved in the implementation or supervision of such contract unless the conflict stemming from such relationship has been resolved. |  |  |  |  |  |
| - 4.5. A Bidder— - that has been debarred from participating in public procurement in accordance with Section 79 of the Act, at the date of the deadline for Bid submission or thereafter, shall be ineligible; and - shall be declared ineligible for award of contract if it comes to the knowledge of the Director General that the Bidder or supplier in question is debarred by cooperating and/or development partners subject to agreement entered into between the Authority and such partners. |  |  |  |  |  |
| - 4.6. Government-owned enterprises shall be eligible if they can establish that they are legally and financially autonomous and are not a dependent agency, directly or indirectly, of the Procuring and Disposing Entity or the Government of Malawi. |  |  |  |  |  |
| - 4.7. Bidders shall provide such evidence of their eligibility satisfactorily to the Procuring and Disposing Entity, to verify that the Bidder— #### has the legal capacity to enter into an Agreement and is registered with appropriate professional regulatory institution as required by existing legislation; #### is not insolvent, in receivership, bankrupt or being wound up, not have had their business activities suspended and not be the subject of legal proceedings for any of the foregoing; and #### has fulfilled their obligations to pay taxes according to the tax laws of their country of registration. - 4.8. In order to demonstrate compliance with the criteria in sub-clause 4.7, a Bidder shall submit with its Bid— #### a certified copy of Business registration certificate; #### Professional registration certificate where applicable based on the business the Bidder does; #### a declaration that the Bidder is not debarred; #### a copy of its valid annual tax clearance certificate issued by the Malawi Revenue Authority; and #### Such other documentary evidence as may be specified in the BDS. |  |  |  |  |  |
| - 4.9 Provided that Bidders in the micro, small and medium-sized –enterprises category and those eligible for set-asides, shall be eligible to enter into sub-contracting and joint ventures in accordance with rules issued by the concerned organs of government, and referred to in the Public Procurement and Disposal of Public Assets (Participation by Micro Small and Medium Enterprises) Order 2020 (MSME Order) issued by Order from the Authority. |  |  |  |  |  |
|  | - QUALIFICATION OF BIDDERS - All Bidders shall provide in the Qualification Information Form in Section 4, Bidding Forms, a preliminary description of the proposed work method and schedule, including drawings and charts, as necessary. - In the event that prequalification of potential Bidders has been undertaken, only Bids from prequalified Bidders will be considered for award of Contract. These qualified Bidders should submit with their Bids any information updating their original prequalification applications or, alternatively, confirm in their Bids that the originally submitted prequalification information remains essentially correct as of the date of Bid submission. The update or confirmation should be provided in the Qualification Information Form in Section 4, Bidding Forms. - (a) If the Procuring and Disposing Entity has not undertaken prequalification of potential Bidders, all Bidders shall include the following information and documents with their Bids, using the Qualification Information Form in Section 4, Bidding Forms, unless otherwise stated in Section 3, Evaluation and Qualification Criteria___ |  |  |  |  |
|  |  | - copies of original documents defining the constitution or legal status, place of registration, and principal place of business or a copy of the Bidder’s registration certificate where such documents have been provided to obtain registered supplier status; written power of attorney of the signatory of the Bid to commit the Bidder; - total monetary value of construction works performed for each of the last five (5) years; - experience in works of a similar nature and size for each of the last five (5) years, and details of work underway or contractually committed; and clients who may be contacted for further information on those contracts; - major items of construction equipment proposed to carry out the Contract; - qualifications and experience of key site management and technical personnel proposed for the Contract; - reports on the financial standing of the Bidder including profit and loss statements and auditor’s reports for the past five (5) years; - evidence of adequacy of working capital for this Contract (access to line(s) of credit and availability of other financial resources); - written authorization to seek references from the Bidder’s bankers; - information regarding any litigation, current or during the last five (5) years, in which the Bidder is involved, the parties concerned, and disputed amount; and - proposal for subcontracting components of the Works. |  |  |  |
| - Bids submitted by a joint venture of two or more firms as partners shall comply with the following requirements, unless otherwise stated in Section 3, (Evaluation and Qualification Criteria)— |  |  |  |  |  |
| - the Bid shall include all the information listed in clause 5.3 for each joint venture partner; - availability of signed joint venture agreement; - the Bid shall be signed by all partners; - all partners shall be jointly and severally liable for the execution of the Contract in accordance with the Contract terms; - one of the partners will be nominated as being in charge, authorised to incur liabilities, and receive instructions for and on behalf of any and all partners of the joint venture; and - the execution of the entire Contract, including payment, shall be done exclusively with the partner in charge. |  |  |  |  |  |
| - To qualify for award of the Contract, Bidders shall meet the minimum qualifying criteria specified in Section 3, Evaluation and Qualification Criteria. |  |  |  |  |  |
| - Bidders applying for eligibility for a margin of preference in Bid evaluation, if permitted in the Bid Data Sheet, shall supply all information to satisfy the criteria for eligibility as described in Section 3, Evaluation and Qualification Criteria. - ONE BID PER BIDDER - Each Bidder shall submit only one Bid, either individually or as a partner in a joint venture. A Bidder who submits or participates in more than one Bid (other than as a subcontractor or in cases of alternatives that have been permitted or requested) will cause all the Bids with the Bidder’s participation to be disqualified. - SITE VISITS AND PRE-BID MEETINGS - The Bidder, at its own responsibility and risk, is encouraged to visit and examine the Site of Works and its surroundings and obtain all information that may be necessary for preparing the Bid and entering a contract for construction of the Works. The costs of visiting the Site and attending pre-Bid meetings shall be at the Bidder’s own expense - Where a pre-Bid meeting is to be held, report of such meeting shall be given in the BDS. |  |  |  |  |  |
| - CONTENTS OF THE BIDDING DOCUMENT |  |  |  |  |  |
| - SECTIONS OF BIDDING DOCUMENT |  |  |  |  |  |
| - The Bidding Document consists of Parts 1, 2 and 3, which includes all Sections indicated below, and should be read in conjunction with any addenda issued in accordance with clause 10. PART 1 BIDDING PROCEDURES - Section 1 Instructions to Bidders (ITB) - Section 2 Bid Data Sheet (BDS) - Section 3 Evaluation and Qualification Criteria (EQC) - Section 4 Bidding Forms - Section 5 Eligible Countries - Section 6 Corruption and Fraud PART 2 SCHEDULE OF REQUIREMENTS - Section 7(A) – Scope of Works - Section 7(B) – Bills of Quantities (BOQs) (or Activity Schedule) - Section 7(C) – Drawings - Section 7(D) – Technical Specifications (TS) PART 3 CONTRACT - Section 8 General Conditions of Contract (GCC) - Section 9 Special Conditions of Contract (SCC) - Section 10 Contract Forms |  |  |  |  |  |
| - The Invitation to Bid is not part of the Bidding Document. - The Procuring and Disposing Entity is not responsible for the completeness of the Bidding Documents and their addenda if they were not obtained directly from the Procuring and Disposing Entity. A Bidding Document which was not obtained directly from the Procuring and Disposing Entity may be rejected during evaluation. Where a Bidding Document is obtained from the Procuring and Disposing Entity on a Bidder’s behalf, the Bidder’s name must be registered with the Procuring and Disposing Entity at the time of sale and issue. - The Bidder is expected to examine all instructions, forms, terms, and specifications in the Bidding Documents. Failure to furnish all information or documentation required by the Bidding Documents may result in the rejection of the Bid. |  |  |  |  |  |
| - CLARIFICATION OF BIDDING DOCUMENTS |  |  |  |  |  |
| - A prospective Bidder requiring any clarification of the Bidding documents may request the Procuring and Disposing Entity in writing at the Procuring and Disposing Entity's address indicated in the BDS. The Procuring and Disposing Entity shall respond to any request for clarification received earlier than fourteen (14) days prior to the deadline for submission of Bids. Copies of the Procuring and Disposing Entity's response will be forwarded to all Bidders, including a description of the inquiry, but without identifying its source. - Should the Procuring and Disposing Entity deem it necessary to amend the Bidding Documents as a result of a clarification, it shall do so following the procedure under clause 10 and clause 23.2. |  |  |  |  |  |
| - AMENDMENT TO BIDDING DOCUMENTS |  |  |  |  |  |
| - At any time, before the deadline for submission of Bids, the Procuring and Disposing Entity may modify the Bidding documents by issuing addenda. - Any addendum thus issued shall be part of the Bidding documents and shall be communicated in writing to all Bidders who have obtained the Bidding documents directly from the Procuring and Disposing Entity. Prospective Bidders shall acknowledge receipt of each addendum in writing to the Procuring and Disposing Entity. - To give prospective Bidders reasonable time in which to take an addendum into account in preparing their Bids, the Procuring and Disposing Entity may at its own discretion, extend the deadline for submission of Bids, in accordance with clause 23.2. |  |  |  |  |  |
| - Preparation of Bids |  |  |  |  |  |
| - COST OF BIDDING |  |  |  |  |  |
| - The Bidder shall bear all costs associated with the preparation and submission of its Bid, and the Procuring and Disposing Entity shall not be responsible or liable for those costs, regardless of the conduct or outcome of the Bidding process. |  |  |  |  |  |
| - LANGUAGE OF BID |  |  |  |  |  |
| - All communication in the Bidding process shall be in English and in writing unless otherwise specified in the BDS. - The Bid including correspondence and documents relating to the Bid exchanged by the Bidder and the Procuring and Disposing Entity, shall be written in English unless otherwise specified in the BDS. - Supporting documents and printed literature which are part of the Bid may be in another language provided that the documents are accompanied by an accurate translation of the relevant passages in English, in which case, for purposes of interpretation of the Bid, such translation shall govern. |  |  |  |  |  |
| - DOCUMENTS COMPRISING THE BID |  |  |  |  |  |
| - The Bid shall comprise the following— - Bid Submission Form; - Bid Security; - Priced Bill of Quantities or Activity Schedule; |  |  |  |  |  |
| - Qualification Information; - alternative Bids, if permissible; - written confirmation authorising the signatory of the Bid to commit the Bidder, where applicable; - documentary evidence in accordance with clause 18 establishing the Bidder’s eligibility to Bid; - Environmental, Social, Health and Safety Performance Declaration; and - any other document required in the BDS. |  |  |  |  |  |
| - BID SUBMISSION FORM AND PRICE SCHEDULES - A Bidder shall submit the Bid Submission Form using the template furnished in Section 4, Bidding Forms. The form must be completed without any alterations to its format, and no substitutes shall be accepted. All blank spaces shall be filled in with the information requested, which includes— - the reference of the Bidding Document and the number of each addendum received; - a brief description of the Works and Related Goods/Services offered; - the total Bid price; - the period of validity of the Bid; - any discounts offered and the methodology for their application; - a commitment to submit a performance security and the amount; - confirmation that the Bidder has not been debarred; - a declaration concerning investigations relating to any other public procurement tender exercise or awarded contract; - a declaration on gratuities and commissions; - the names and addresses of the Directors and Beneficial owners of the Bidder; - a declaration concerning the country of registration the Bidder; - a declaration that the Bidder, including all parties comprising the Bidder, is not participating, as a Bidder, in more than one Bid in this Bidding process; except for alternative Bids in accordance with ITB clause 15.3; and - an authorised signature - The Bidder shall submit the Price Schedules using the forms furnished in Section 4, Bidding forms. The Bidding forms shall indicate, as appropriate— - the item number; - a brief description of the works; - quantity; - unit prices; - total price per item; - summary and subtotals of Price; - levy imposed by the Public Procurement and Disposal of Public Assets Authority, taxes, duties, where applicable, payable in Malawi; - unit rate analysis; and - authorised signature or initials of the Bidder. - ALTERNATIVE BIDS - Unless otherwise indicated in the BDS, alternative Bids shall not be considered. - Where permitted, alternative Bids do not need to conform precisely to the Statement of Requirements, but must___ - meet the objectives and/or performance requirements prescribed in the Statement of Requirements; - be substantially within any delivery or completion schedule, budget or other performance parameters stated in the solicitation document; and - clearly state the benefits of the alternative Bid over any solution which conforms precisely to the Statement of Requirements, in terms of technical performance, price, operating costs or any other benefit. - A Bidder may submit both a main Bid, which conforms, precisely to the Statement of Requirements and an alternative Bid, if required. - Where a Bidder submits more than one Bid, each Bid shall be submitted as a completely separate Bid and shall conform to the instructions for preparation and submission of Bids in its own right, without any reliance on any other Bid. In particular, each Bid shall be separately signed, authorised, sealed, labelled and submitted in accordance with the instructions for submission of Bids and shall be accompanied by a separate Bid Security, if so required. Such Bids shall be labelled “Main Bid” and “Alternative Bid”. - The evaluation of alternative Bids shall use the same methodology, criteria and weights as the evaluation of main Bids, except that the detailed technical evaluation shall take into account only the objectives and/or performance requirements prescribed in the Statement of Requirements. - Bid Prices |  |  |  |  |  |
| - The Contract will be an Admeasurement or Lump Sum Contract, as indicated in the BDS. - The Contract shall be for the whole Works, as described in clause 1.1, based on the— - priced Bill of Quantities submitted by the Bidder in the case of an Admeasurement Contract; or - priced Activity Schedule submitted by the Bidder in the case of a Lump Sum Contract. |  |  |  |  |  |
| - The Bidder shall fill in rates and prices for all items of the Works described in the Bill of Quantities or in the case of a lump sum contract, for all items of the Works described in the drawings and specifications and listed in the Activity Schedule). - Items in a series for which no rate or price is entered by the Bidder will not be paid for by the Procuring and Disposing Entity when executed and shall be deemed covered by the other rates and prices in the Bill of Quantities or Activity Schedule. |  |  |  |  |  |
| - All duties, taxes, and other levies payable by the Contractor under the Contract, or for any other cause, as of the date twenty-eight (28) days prior to the deadline for submission of Bids, shall be included in the rates, prices, and total Bid price (or in the case of a lump sum contract, in the total Bid price) submitted by the Bidder. - Construction levies and all other levies payable by the contractor under the contract shall be included in the rates, prices, and total Bid price or in the case of a lump sum contract, in the total Bid price submitted by the Bidder. - The rates and prices or in the case of a lump sum contract, the lump sum price) quoted by the Bidder shall not be subject to adjustment during the performance of the Contract unless provided for in the BDS and SCC. - The Bidder shall submit with the Bid all the information required under the SCC and GCC. |  |  |  |  |  |
| - CURRENCIES OF BID |  |  |  |  |  |
| - For local Bidders, the unit rates and prices shall be quoted in Malawi Kwacha. - A Bidder expecting to incur expenditures in other currencies for inputs to the Works supplied from outside Malawi shall indicate in the Bid Submission Sheet, the percentage(s) of the Bid Price (excluding Provisional Sums), needed by the Bidder for the payment of such foreign currency requirements, limited to no more than three freely convertible currencies. - For foreign Bidders, the unit rates and prices shall be quoted by the Bidder in the Bill of Quantities separately in the following currencies— - (a) for those inputs to the Works that the Bidder expects to supply from within Malawi, in Malawi Kwacha; and - (b) for those inputs to the Works that the Bidder expects to supply from outside Malawi, in up to any three freely convertible currencies. - The rates of exchange to be used by the Bidder in arriving at the Malawi Kwacha equivalent and the percentage(s) shall be the selling rates for similar transactions established by the authority specified in the BDS prevailing on the date fourteen (14) days prior to the deadline for submission of Bids. These exchange rates shall apply for all payments. If the Bidder uses other rates of exchange, the provisions of clause 28.1 shall apply. In any case, payments will be computed using the rates quoted in the Bid. - Bidders shall indicate details of their expected foreign currency requirements in the Bid, where provided for. - The Procuring and Disposing Entity may require the Bidder to clarify their foreign currency requirements and to substantiate that the amounts included in the rates and prices (or in the case of a lump sum contract, in the lump sum price) and in the Special Conditions of Contract are reasonable and responsive to clause 14.1.. |  |  |
| - DOCUMENTS ESTABLISHING ELIGIBILITY OF THE BIDDER - To establish their eligibility in accordance with clause 4, Bidders shall complete the eligibility declarations in the Bid Submission Sheet, included in Section 4, Bidding Forms. - PERIOD OF VALIDITY OF THE BIDS |  |  |  |  |  |
| - Bids shall remain valid for the period specified in the BDS. A Procuring and Disposing Entity shall reject a Bid valid for a shorter period as non-responsive. - In exceptional circumstances, prior to expiry of the Bid validity period, the Procuring and Disposing Entity may request Bidders to extend the period of validity of their Bids. The request and the responses shall be made in writing. If a Bid Security is requested in accordance with clause 20, it shall also be extended for a corresponding period. - A Bidder may refuse the request without forfeiting its Bid Security. A Bidder granting the request shall not be required or permitted to modify its Bid, except as provided in clause 25.2. |  |  |  |  |  |
| - In the case of contracts in which the Contract Price is fixed (not subject to price adjustment), if the period of Bid validity is extended beyond sixty (60) days, the amounts payable shall be increased by applying the factors specified in the BDS or in the request for extension, up to the notification of award. - Bid evaluation shall be based on the Bid prices without taking the above correction into consideration. |  |  |  |  |  |
| - BID SECURITY |  |  |  |  |  |
| - Unless otherwise specified in the BDS, the Bidder shall furnish as part of its Bid, a Bid security in prescribed form and in the amount and currency for the Bid Security specified in the BDS. |  |  |  |  |  |
| - The Bid Security shall be in any of the following forms— - a demand guarantee; - an irrevocable letter of credit; or - a cashier’s or certified cheque or payable order. - All forms of security in (a), (b), and (c) shall be from a reputable bank in an eligible country and acceptable by Reserve Bank of Malawi. - The Bid Security shall be submitted either using the Bid Security Form included in Section 4 (Bidding Forms), or in another substantially similar format without changing the content of the prescribed form, acceptable to the Procuring and Disposing Entity. - In either case, the form must include the complete name of the Bidder. - The Bid Security shall be valid for twenty-eighty (28) days beyond the end of the validity period of the Bid. This shall also apply if the period for which Bid validity is extended. |  |  |  |  |  |
| - Any Bid not accompanied by an acceptable Bid Security shall be rejected. The Bid Security of a joint venture must define as “Bidder” all joint venture partners and list them in the following manner: a joint venture consisting of “______,” “______,” and “______”. |  |  |  |  |  |
| - The Bid Security of unsuccessful Bidders will be returned within one (1) week after concluding the contract and after a Performance Security has been furnished by the successful Bidder. |  |  |  |  |  |
| - The Bid Security of the successful Bidder will be discharged when the Bidder has signed the contract and furnished the required Performance Security. |  |  |  |  |  |
| - The Bid Security may be forfeited— |  |  |  |  |  |
| - if the Bidder withdraws its Bid after Bid opening during the period of Bid validity; - if the Bidder does not accept the correction of the Bid price, pursuant to clause 28; or - if the successful Bidder fails to-- - sign the contract; - furnish a Performance Security; or - accept the correction of its Bid Price. |  |  |  |  |  |
| - FORMAT AND SIGNING OF BID |  |  |  |  |  |
| - A Bidder shall prepare one original of the documents comprising the Bid as described in clause 13 and clearly mark it “ORIGINAL.” In addition, the Bidder shall submit copies of the Bid, in the number specified in the BDS and each clearly mark them “COPY.” In the event of any discrepancy between the original and the copies, the original shall prevail. |  |  |  |  |  |
| - The original and all copies of the Bid shall be typed or written in indelible ink and shall be signed by a person duly authorised to sign on behalf of the Bidder. This authorisation shall consist of a written confirmation as specified in the BDS and shall be attached to the Bid. The name and position held by each person signing the authorisation must be typed or printed below the signature. The person or persons signing the Bid shall initial all pages of the Bid where entries or amendments have been made. |  |  |  |  |  |
| - Any interlineation, erasures, or overwriting shall be valid only if they are signed or initialled by the person signing the Bid. |  |  |  |  |  |
| - BID SUBMISSION |  |  |  |  |  |
| - SEALING AND MARKING OF BIDS |  |  |  |  |  |
| - The Bidder shall enclose the original and each copy of the Bid, including alternative Bids, if permitted, in separate sealed envelopes, duly marking the envelopes as “ORIGINAL”, “COPY” or “ALTERNATIVE”. The envelopes containing the original and the copies shall then be enclosed in one single envelope. |  |  |  |  |  |
| - The inner and outer envelopes shall— - be addressed to the Procuring and Disposing Entity at the address provided in the BDS; - bear the name and procurement reference number of the Contract as defined in the BDS and SCC; and - provide a warning not to open except in the presence of the Internal Procurement Committee and not to be opened before the specified time and date for Bid opening as defined in the BDS. - The inner envelopes shall indicate the name and address of the Bidder to enable the Bid to be returned unopened in case it is declared late, pursuant to clause 24. |  |  |  |  |  |
| - If all envelopes are not sealed and marked as required, the Procuring and Disposing Entity shall assume no responsibility for the misplacement or premature opening of the Bid. |  |  |  |  |  |
| - DEADLINE FOR SUBMISSION OF BIDS |  |  |  |  |  |
| - Bids shall be delivered to the Procuring and Disposing Entity at the address specified in clause 22.2(a) no later than the time and date specified in the BDS. - The Procuring and Disposing Entity may extend the deadline for submission of Bids by issuing an amendment in accordance with clause 10, in which case, all rights and obligations of the Procuring and Disposing Entity and the Bidders previously subject to the original deadline will then be subject to the new deadline. |  |  |  |  |  |
| - LATE BIDS |  |  |  |  |  |
| - Any Bid received by the Procuring and Disposing Entity after the deadline prescribed in BDS will be returned unopened to the Bidder. |  |  |  |  |  |
| - WITHDRAWAL, SUBSTITUTION AND MODIFICATION OF BIDS |  |  |  |  |  |
| - Bidders may withdraw, substitute, or modify their Bids by giving notice in writing before the deadline prescribed in BDS, except that withdrawal notices do not require copies. |  |  |  |  |  |
| - Each Bidder’s withdrawal, substitution or modification notice shall be prepared, sealed, marked, and delivered in accordance with clauses 21 and 22, with the outer and inner envelopes additionally marked “WITHDRAWAL”, “SUBSTITUTION” or “MODIFICATION” as appropriate. The corresponding substitution or modification of the Bid must accompany the written notice. |  |  |  |  |  |
| - No Bid may be modified after the deadline for submission of Bids. - Withdrawal of a Bid between the deadline for submission of Bids and the expiration of the period of Bid validity specified in the BDS or as extended pursuant to clause 19 may result in the forfeiture of the Bid Security. - Bidders may only offer discounts to, or otherwise modify the prices of their Bids by submitting Bid substitutions or modifications in accordance with this clause or included in the original Bid submission. |  |  |  |  |  |
| - BID OPENING AND EVALUATION |  |  |  |  |  |
| - BID OPENING |  |  |  |  |  |
| - The Procuring and Disposing Entity shall conduct the Bid opening in the presence of designated representatives of a Bidder who choose to attend, and at the address, date and time specified in the BDS. |  |  |  |  |  |
| - Envelopes marked "WITHDRAWAL" shall be opened first and read out first. Bids for which an acceptable notice of withdrawal has been submitted pursuant to clause 25 shall not be opened. - Envelopes marked “SUBSTITUTION” shall be opened and read out and exchanged with the corresponding Bid being substituted, and the substituted Bid shall not be opened, but returned to the Bidder. No Bid substitution shall be permitted unless the corresponding substitution notice contains a valid authorisation to request the substitution and is read out at Bid opening. - Envelopes marked “MODIFICATION” shall be opened and read out with the corresponding Bid. No Bid modification shall be permitted unless the corresponding modification notice contains a valid authorisation to request the modification and is read out at Bid opening. |  |  |  |  |  |
| - All other envelopes shall be opened one at a time, reading out: the name of the Bidder and whether there is a modification; the Bid Prices, including any discounts and alternative offers; the presence of a Bid security, if required; and any other details as the Procuring and Disposing Entity may consider appropriate. Only discounts and alternative offers read out at Bid opening shall be considered for evaluation. - No Bid shall be rejected at Bid opening except for late Bids. |  |  |  |  |  |
| - The Procuring and Disposing Entity shall prepare records of the Bid opening, including the information disclosed to those present in accordance with sub-clause 26.1. copies of the records will be made available to any Bidder who requests them. |  |  |  |  |  |
| - CONFIDENTIALITY AND EVALUATION OF BIDS |  |  |  |  |  |
| - Information relating to the examination, evaluation, comparison, and post qualification of Bids, and recommendation of contract award, shall not be disclosed to Bidders or any other persons not officially concerned with such process until information on Contract award is communicated to all Bidders. - Any effort by a Bidder to influence the Procuring and Disposing Entity’s processing of Bids or award decisions may result in the rejection of its Bid. - From the time of Bid opening to the time of Contract award, if any Bidder wishes to contact the Procuring and Disposing Entity on any matter related to the Bidding process, it should do so in writing. - A Procuring and Disposing Entity shall ensure that staff involved in the Bidding, evaluation and execution of contracts sign statements confirming that they are not in conflict of interest with any of the Bidders and that they shall uphold the confidentiality of all information that they have access to. |  |  |  |  |  |
| - CLARIFICATION OF BIDS |  |  |  |  |  |
| - To assist in the examination, evaluation and comparison of Bids, the Procuring and Disposing Entity may, in writing request any Bidder for clarification of the Bidder’s Bid, including breakdowns of unit rates or in the case of a lump sum contract, the prices in the Activity Schedule. - The response shall be in writing, but no change in the price or substance of the Bid shall be sought, offered, or permitted except as required to confirm the correction of arithmetic errors discovered by the Procuring and Disposing Entity in the evaluation of the Bids. |  |  |  |  |  |
| - Subject to sub-clause 27.1 no Bidder shall contact the Procuring and Disposing Entity on any matter relating to its Bid from the time of the Bid opening to the time the contract is awarded. If the Bidder wishes to bring additional information to the notice of the Procuring and Disposing Entity, it should do so in writing. |  |  |  |  |  |
| - EXAMINATION AND DETERMINATION OF RESPONSIVENESS OF BIDS |  |  |  |  |  |
| - The Procuring and Disposing Entity shall determine whether each Bid meets the eligibility criteria, has been properly signed, is accompanied by the required Bid Security; and is substantially responsive to the requirements of the Bidding documents. |  |  |  |  |  |
| - A substantially responsive Bid is one, which conforms to all the terms, conditions, and specifications of the Bidding documents, without material deviation, reservation, or omission. A material deviation or reservation is one that— - (a) affects in any substantial way the scope, quality, or performance of the Works; - (b) limits in any substantial way, inconsistencies with the Bidding documents, the Procuring and Disposing Entity’s rights or the Bidder’s obligations under the Contract; or - (c) if rectified, would affect unfairly the competitive position of other Bidders presenting substantially responsive Bids. |  |  |  |  |  |
| - If a Bid is not substantially responsive to the Bidding Documents, it shall be rejected by the Procuring and Disposing Entity and may not subsequently be made responsive by the Bidder by correction of the material deviation, reservation, or omission. |  |  |  |  |  |
| - NONCONFORMITIES, ERRORS AND OMISSIONS |  |  |  |  |  |
| - Where a Bid is substantially responsive, the Procuring and Disposing Entity may waive any non-conformity or omissions in the Bid that does not constitute a material deviation. - Errors shall be corrected by the Procuring and Disposing Entity as follows— |  |  |  |  |  |
| - For admeasurement contracts only, if there is a discrepancy between the unit price and the total price that is obtained by multiplying the unit price and quantity, the unit price shall prevail and the total price shall be corrected, unless in the opinion of the Procuring and Disposing Entity there is an obvious misplacement of the decimal point in the unit price, in which case the total price as quoted shall govern and the unit price shall be corrected; |  |  |  |  |  |
| - If there is an error in a total corresponding to the addition or subtraction of subtotals, the subtotals shall prevail, and the total shall be corrected; and - If there is a discrepancy between words and figures, the amount in words shall prevail, unless the amount expressed in words is related to an arithmetic error, in which case the amount in figures shall prevail subject to (a) and (b) above. |  |  |  |  |  |
| - The amount stated in the Bid will be adjusted by the Procuring and Disposing Entity in accordance with the above procedure for the correction of errors and, with the concurrence of the Bidder, shall be considered as binding upon the Bidder. - If the Bidder does not accept the corrected amount, the Bid will be rejected, and the Bid Security may be forfeited. |  |  |  |  |  |
| - PRELIMINARY EXAMINATION OF BIDS - The Procuring and Disposing Entity shall examine the Bids to confirm that all documents and technical documentation requested in clause 13, 14 and 15 have been provided, and to determine the completeness of each document submitted. - The Procuring and Disposing Entity shall confirm that the following documents and information have been provided in the Bid. If any of these documents or information is missing, the Bid shall be rejected— - Bid Submission Form; - Price Schedules; - Written confirmation of authorisation to commit Bidder; and - Bid Security, if applicable. - EXAMINATION OF TERMS AND CONDITIONS - The Procuring and Disposing Entity shall examine the Bid to confirm that the Bidder has accepted all terms and conditions specified in the GCC and the SCC without any material deviation or reservation. - The Procuring and Disposing Entity shall evaluate the technical aspects of the Bid to confirm that all requirements specified in Section 7, Schedule of Requirements of the Bidding Documents, have been met without any material deviation or reservation - If, after the examination of the terms and conditions and the technical evaluation, the Procuring and Disposing Entity determines that the Bid is not substantially responsive in accordance with clause 29, it shall reject the Bid. - CURRENCY FOR BID EVALUATION |  |  |  |  |  |
| - For evaluation and comparison purposes, the Procuring and Disposing Entity shall convert all Bid prices expressed in the amounts in various currencies into Malawi Kwacha, using the selling exchange rate established by the source and on the date specified in the BDS. |  |  |  |  |  |
| - DOMESTIC PREFERENCE - If so indicated in the BDS, domestic Bidders or other Bidders using Malawian nationals to carry out the works shall receive a margin of preference in Bid evaluation in accordance with the procedure and criteria specified in Section 3, Evaluation and Qualification criteria. |  |  |  |  |  |
| - DETAILED EVALUATION |  |  |  |  |  |
| - The Procuring and Disposing Entity shall evaluate each Bid that has been determined, up to this stage of the evaluation, to be substantially responsive. - To evaluate a Bid, the Procuring and Disposing Entity shall use all the criteria and methodologies defined in this clause and in Section 3, Evaluation and Qualification Criteria. No other criteria or methodology shall be permitted. - To evaluate a Bid, the Procuring and Disposing Entity shall consider the following— - the Bid price; - price adjustment for correction of arithmetic errors in accordance with clause 30.2; - price adjustment due to discounts offered in accordance with clause 25.5; - adjustment for nonconformities and omissions in accordance with clause 30.3; - application of all the evaluation factors indicated in Section 3, Evaluation and Qualification Criteria; and - adjustments due to the application of a margin of preference, in accordance with clause 34; - In the calculation of the evaluated cost of Bids, the Procuring and Disposing Entity shall exclude and not consider any allowance for price adjustment during the period of execution of the Contract, if provided for in the Bid; - The Procuring and Disposing Entity’s cost evaluation of a Bid may require the consideration of other factors, in addition to the Bid Price quoted in accordance with clause 13. These factors may be related to the characteristics, performance, and terms and conditions of execution of the works. The factors selected, if any, shall be expressed in monetary terms to facilitate comparison of Bids as specified in Section 3, Evaluation and Qualification Criteria. The factors to be used and the methodology of application shall be indicated in Section 3, Evaluation and Qualification Criteria. - If these Bidding Documents allow Bidders to quote separate prices for different lots, and the award to a single Bidder of multiple lots, the methodology of evaluation to determine the lowest evaluated lot combinations, including any discounts offered in the Bid Submission Sheet, is specified in the BDS and detailed in Section 3 Evaluation Methodology and Criteria. - FINANCIAL EVALUATION. - A Bid that has passed detailed evaluation and complied with all the terms and conditions shall be evaluated financially to determine the conformity of prices offered. In doing so, the Procuring and Disposing Entity shall examine the contents of a price to confirm if all taxes or discounts have been taken into account.. - The purpose of the financial evaluation process is to identify the Bidder offering the lowest price that would enable the Procuring and Disposal Entity to achieve the purpose on time, within the available resources and that meets the prescribe technical specifications and standards. The Bids shall further be examined on its economic viability to establish if the price offered reflects the market value of the works which has taken into account the minimum construction costs in line with the technical specifications and standards. The Procuring and Disposal Entity shall examine in detail all information submitted by the Bidder in relation to pricing and shall formulate its judgement on the basis of economic viability of the Bid price.. - A Bid that has passed all the stages including financial evaluation shall be declared substantially responsive.. - COMPARISON OF BIDS - The Procuring and Disposing Entity shall compare all substantially responsive Bids to determine the lowest evaluated Bid, in accordance with clause 35.6. - ENVIRONMENTAL AND SOCIO-ECONOMIC POLICIES - For sustainable development, A Bidder shall be evaluated taking into account compliance with Environmental protection, policies, laws and regulations applicable in Malawi. - A Procuring and Disposing Entity may specify in its evaluation criteria, a method to determine or assess how Bidders promote general as well as specific policies and programmes for sustainability and environmental protection. - A Bidder shall be evaluated taking into account compliance with the protection of Child Labour Guidelines and Policies, applicable in Malawi as well as policies for the protection of children and their rights. - A Bidder shall be evaluated taking into account compliance with restrictions on Sexual Exploitation / prohibition policies, laws and regulations applicable in Malawi and internationally on Gender Based Violence and Gender Equality. - The Procuring and Disposing Entity may specify in the evaluation criteria, a method to determine or assess how Bidders should show compliance with avoidance of Child Labour and Unfair Labour Practices as well as specific policies and programmes for protection of children from any form of child labour and adherence to applicable fair labour practices. - POST-QUALIFICATION OF THE LOWEST EVALUATED BIDDER - A Procuring and Disposing Entity shall determine to its satisfaction whether the Bidder that is selected as having submitted the lowest evaluated and substantially responsive Bid is qualified to perform the Contract satisfactorily. - The determination shall be based upon an examination of the documentary evidence of the Bidder’s qualifications submitted by the Bidder, pursuant to clause 18, to clarifications in accordance with clause 28 and the qualification criteria indicated in Section 3, Evaluation and Qualification Criteria. Factors not included in Section 3 shall not be used in the evaluation of the Bidder’s qualification. - The Procuring and Disposing Entity shall, in its own discretion, conduct due diligence on certain procurements. In doing so, it shall prepare its own budget for such an activity and shall not rely or depend on the resources of the Bidder. Due diligence reports shall form part of the evaluation data used by the evaluation teams or Internal Procurement and Disposal Teams when making decisions. - An affirmative determination shall be a prerequisite for award of the Contract to the Bidder. A negative determination shall result in disqualification of the Bid, in which event the Procuring and Disposing Entity shall proceed to the next lowest evaluated Bid to make a similar determination of that Bidder’s capabilities to perform satisfactorily. - PROCURING AND DISPOSING ENTITY’S RIGHT TO ACCEPT ANY BID, AND TO REJECT ANY OR ALL BIDS - The Procuring and Disposing Entity reserves the right to accept or reject any Bid, and to annul the Bidding process and reject all Bids at any time prior to contract award, without thereby incurring any liability to Bidders. |  |  |
| - AWARD OF CONTRACT |  |  |  |  |  |
| - AWARD CRITERIA |  |  |  |  |  |
| - The Procuring and Disposing Entity will award the Contract to the Bidder whose Bid has been determined to be substantially responsive to the Bidding documents and who has offered the lowest evaluated Bid price, provided that such Bidder has been determined to be eligible and qualified to perform the contract satisfactorily. |  |  |  |  |  |
| - PROCURING AND DISPOSING ENTITY’S RIGHT TO VARY QUANTITIES AT TIME OF AWARD - At the time the Contract is awarded, the Procuring and Disposing Entity reserves the right to increase or decrease the quantity of Works and Related Goods/ Services originally specified in Section 7, Statement of Requirement, provided this does not exceed the percentages indicated in the BDS, and without any change in the unit prices or other terms and conditions of the Bid and the Bidding Documents. |  |  |  |  |  |
| - NOTICE OF INTENTION TO AWARD THE CONTRACT, NOTIFICATION OF AWARD AND CONTRACT NEGOTIATIONS |  |  |  |  |  |
| - Prior to expiry of the period of Bid validity, where the works contract is below the threshold for publication of an intention to award a contract, the Procuring and Disposing Entity shall notify the successful Bidder, in writing, that its Bid has been accepted. At the same time, the Procuring and Disposing Entity shall also notify all other Bidders of the results of the Bidding. The notification of award shall not be sent until all the necessary approvals have been obtained or the fourteen days’ standstill period has expired, wherever necessary. - Prior to expiry of the period of Bid validity, where the procurement contract is above the threshold for publication of an intention to award a contract is required, the Procuring and Disposing Entity shall publish the intention to award contract in two widely circulated newspapers and on the Authority's website for a period of fourteen (14) days for any procurement contract above a threshold to be set by the Director General before signing the contract. - Prior to the signing of the contract but after the completion of intention to award proceedings, the Procuring and Disposing Entity may enter into negotiations with the successful Bidders on the modalities for the execution of the contract not changing the material factors of the contract. |  |  |  |  |  |
| - Within thirty (30) days of receipt of notification of award from the Procuring and Disposing Entity, the successful Bidder shall furnish the performance security and the Environmental and Social Performance Security in accordance with the GCC, using for that purpose the Performance Security Form included in Section 10, Contract Forms, or another form acceptable to the Procuring and Disposing Entity. - Failure of the successful Bidder to submit the above-mentioned Performance Security and the Environmental and Social Performance Security or sign the Contract shall constitute sufficient grounds for annulment of the award and forfeiture of the Bid security. In that event, the Procuring and Disposing Entity may award the Contract to the next lowest evaluated Bidder whose Bid is substantially responsive and is determined by the Procuring and Disposing Entity to be qualified to perform the Contract satisfactorily. |  |  |  |  |  |
| - SIGNING THE CONTRACT |  |  |  |  |  |
| - Promptly after notification, or after the elapsing of the fourteen (14) days of the still period, or after successfully attending to all objections to the intention to award contract for contract above the set threshold, the Procuring and Disposing Entity shall send the successful Bidder the Contract documents. - Within thirty (30) days of receipt of the Contract documents, the successful Bidder shall sign, date, and return the Contract documents to the Procuring and Disposing Entity to finalise the signing process. |  |  |  |  |  |
| - SETTLEMENT OF DISPUTES - In the event of a dispute arising out of the performance of the contract by either party, such disputes shall be resolved amicably. Should amicable dispute resolution fail, the matter shall be taken to arbitration, depending on the agreement by two parties. However, should arbitration still not yield positive results to either party, either party so wronged shall take the mater to the local courts. - For purposes of this Contract, the Procuring and Disposing Entity proposes the person named in the BDS to be appointed as Adjudicator under the Contract, at an hourly fee specified in the BDS, plus reimbursable expenses. If the Bidder disagrees with this proposal, the Bidder should so state in the Bid. - If, in the Notice of Award, the Procuring and Disposing Entity and Bidder have not agreed on the appointment of the Adjudicator, the Adjudicator shall be appointed by the Appointing Authority designated in the SCC at the request of either party. |  |  |  |  |  |

# SECTION 2.  BID DATA SHEET

| Instructions to Bidders (ITB) reference | Data relevant to ITB |
| --- | --- |
| A. General |  |
| ITB 1.1, 2.1 | The Procuring and Disposing Entity is: The number and identification of Lots in this Bidding Document is: |
| ITB 1.1; 22.2(b) | The subject of the procurement is: Procurement Reference Number is: |
| ITB 7.2 | A pre-Bid meeting [shall/ shall not] be held If a pre-Bid meeting will be held, it shall take place at: Location: Date: ………………………Time:………………………. Site visit(s) [shall/ shall not] be held If site visit(s) will be required: Locations are: Date: ………………………..Time: ………………………….. |
| B. Bidding Documents |  |
| ITB 9.1 | For clarification purposes only, the Procuring and Disposing Entity’s address is: Attention: Street Address: Name of Building Floor/Room number: Town/City: Postal Address Deadline: Date is: ____________________ Email address: |
| C. Preparation of Bids |  |
| 12.1 | The language of Bid is: |
| ITB 13.1 (i) | The Bidder shall submit with its Bid the following additional documents or information: |
| 15.1 | Alternative Bids ____________________________ |
| ITB 16.1 | The Contract is an Admeasurement/Lump Sum Contract. |
| ITB 16.6 | Bid Prices _____________________ be subject to adjustment during performance of the contract |
| ITB 17.1 | The currency of the Bid shall |
| ITB 17.3 | The authority for exchange rates shall be: |
| ITB 19.1 | Bids shall remain valid for __________________ days. |
| ITB 19.2 | Any adjustment of Bid price for extensions of Bid validity beyond sixty (60) days shall be calculated on the basis of an annual increase for foreign costs of % percent and an annual increase for local costs of % percent. |
| ITB 20.1 | Bid Security [shall/ shall not] be required. Where a Bid Security is required, the amount of the Bid security shall be [insert amount] of the Bid security in Malawi Kwacha or freely convertible currency |
| ITB 21.1 | In addition to the original of the Bid, the number of copies is: |
| D. Submission of Bids |  |
| ITB 22.2(a) | For Bid submission purposes only, the Procuring and Disposing Entity’s address is : Attention: Street Address: Name of Building: Floor/Room number: P.O. Box No./ Private Bag No.: Town/City: MALAWI |
| ITB 23.1 | The deadline for Bid submission is: Date: Time: |
| ITB 26.1 | The Bid opening shall take place at: Street Address: Name of Building: Floor/Room number: Town/City: Date: Time: |
| F. Award of Contract |  |
| ITB 34 | A margin of preference [shall/ shall not] apply Where a margin of preference applies, the criteria for eligibility and the application methodology are described in Section 3 Evaluation Methodology and Criteria. |
| ITB 45.2 | The Adjudicator proposed by the Procuring and Disposing Entity is: The hourly fee for this proposed Adjudicator shall be: The biographical data of the proposed Adjudicator is as attached to this Bid Data Sheet. |

# SECTION 3. EVALUATION AND QUALIFICATION CRITERIA

PROCUREMENT REFERENCE NUMBER: __________________________________

This section, read in conjunction with Section 1, Instructions to Bidders and Section 2, Bid Data Sheet, contains all the factors, methods and criteria that the Procuring and Disposing Entity shall use to evaluate a Bid and determine whether a Bidder has the required qualifications. No other factors, methods or criteria shall be used.

- EVALUATION METHODOLOGY

- METHODOLOGY USED

The evaluation methodology to be used for the evaluation of Bids received shall be the Technical Compliance Selection (TCS) methodology.

- SUMMARY OF METHODOLOGY

- The evaluation shall be conducted in the following sequential stages –

- A preliminary evaluation to determine the eligibility of Bidders and the administrative compliance of Bids received;

- A detailed evaluation to determine the technical responsiveness of the eligible and compliant Bids;

- A financial evaluation to compare costs of the responsive Bids received and thereafter determine the lowest evaluated Bid; and

- Post qualification to confirm whether the lowest evaluated Bidder has the capacity and resources to effectively execute the procurement. Where applicable, a thorough due diligence should be conducted.

- Failure of a Bid at any stage of the evaluation shall prevent further consideration at the next stage of evaluation.

  - Substantial responsiveness shall be considered a pass at the detailed evaluation stage.

- PRELIMINARY EVALUATION

- ELIGIBILITY CRITERIA

- The eligibility requirements shall be determined in accordance with ITB clause 4.

- The documentation required to provide evidence of eligibility shall be as prescribed in clause 4 of the ITB.

- For inclusion of a provision on Joint Venture, Consortiums and Associations-

- A certificate of registration issued by the Authority for Bidders currently registered with the Authority or a copy of the Bidder’s trading license or equivalent and a copy of the Bidder’s certificate of registration or equivalent for Bidders not currently registered with the Authority;

- A statement in the Bid submission sheet that the Bidder meets the eligibility criteria stated in sub-clauses 4.1 and 4.4 of the ITB;

- A declaration in the Bid submission sheet of nationality of the Bidder;

- A declaration in the Bid submission sheet that the Bidder is not under suspension by the authority; and

- fulfilment of obligations to pay taxes where applicable.

- For Joint Venture or Consortiums or Associations—

- A registered Power of Attorney from each member or partner if drawn and signed in Malawi; or a notarized Power of Attorney if drawn and signed outside Malawi, nominating a representative to conduct all business on its behalf during the Bid preparation, Bidding process and contract execution in case of award of the contract; and

- The documentation in Section 3.2 for each member or partner and a copy of the Joint Venture / Consortium / Association Agreement which is legally binding on all partners or members stating that—

- the partners or members shall jointly submit a Bid;

- One of the parties will be nominated as lead member or partner to act for and on behalf of all members or partners;

- the authorized representative of the lead member or partner who was granted power of attorney shall sign the Bid;

- If the Bid is successful, the contract shall be executed in the name of the Joint Venture (JV), Consortium or Association and each member or partner shall sign the contract agreement; and

- all partners shall be jointly and severally liable for the implementation of the contract in accordance with the contract terms.

- Declaration: Environmental and Social (ES) past performance

A Bidder shall declare any civil work contracts that have been suspended or terminated; or performance security called by a Client for reasons of breach of environmental, or social (including Sexual Exploitation and Abuse) contractual obligations in the past five years.

- ADMINISTRATIVE COMPLIANCE CRITERIA

- The evaluation of Administrative Compliance criteria shall be conducted in accordance with clause 13 of the ITB.

- Eligibility and administrative compliance shall be determined on a pass or fail basis and a Bid which is not eligible or administratively compliant shall be rejected at the preliminary stage of evaluation.

- DETAILED EVALUATION

- ASSESSMENT OF RESPONSIVENESS

The assessment of responsiveness will consider the following criteria—

- acceptance of the conditions of the proposed contract;

- acceptable completion schedule; and

- acceptability of the proposed program (work method and schedule), including relevant drawings and charts.

- MOBILIZATION

Evaluation of the responsiveness of a Bid to the technical requirements will include an assessment of the Bidder's capacity to mobilize key equipment and personnel for the contract consistent with its proposal regarding work methods, scheduling, and material sourcing in sufficient detail and fully in accordance with the requirements stipulated in Section 7 (Statement of Requirements).

- PERSONNEL AND EQUIPMENT

- PERSONNEL

The Bidder must demonstrate that it will have the key personnel for the following positions that meet the following requirements -

No.	Position		General Work

Experience (years)		Experience in Similar Works (years)

1.	[Contract Manager]

2.	[Environmental Officer]

3.	[Social Development Officer]

4.	…………………………………………

The Bidder shall provide details of the proposed personnel and their experience records in the relevant Forms included in Section 4, Bidding Forms.

- EQUIPMENT

The Bidder must demonstrate that it shall have access to the key equipment listed hereafter either by ownership, lease or  hire and attach documentary evidence of ownership, lease, hire such as registration books, agreements or memoranda or purchase order.

No.	Equipment Type and Description/ Capacity	Minimum Number required

1.

2.

3.

4.

5.

The Bidder shall provide further details of proposed items of equipment using the relevant Form in Section 4.

- QUALIFICATIONS CRITERIA

- The information required from Bidders in clause 5.3 of the ITB is modified as follows:

- The requirements for joint ventures in are modified as follows:

- To qualify for award of the Contract, in accordance with clause 5.3 of the ITB, Bidders shall meet the following minimum qualifying criteria—

- average annual volume of construction work over the past _____ of at least __________;

- experience as prime contractor in the construction of at least _____ works of a nature and complexity equivalent to the Works over the last _____ years (to comply with this requirement, works cited should be at least seventy (70) percent complete);

- proposals for the timely acquisition (own, lease, hire, etc.) of the following essential equipment: __________;

- personnel with the following qualifications and experience: __________; and

- liquid assets and/or credit facilities, net of other contractual commitments and exclusive of any advance payments which may be made under the Contract, of no less than ________.

- A consistent history of contract non-performance, litigation or arbitration awards against the Applicant or any partner of a Joint Venture may result in disqualification.

- The figures for each of the partners of a joint venture shall be added together to determine the Bidder’s compliance with the minimum qualifying criteria in (a) to (e).

- For a joint venture to qualify, each of its partners must meet at least twenty-five (25) percent of minimum criteria (a), (b), and (e)  for an individual Bidder, and the partner in charge, at least forty (40) percent of those minimum criteria. Failure to comply with this requirement will result in rejection of the joint venture’s Bid.

- A Subcontractors’ experience and resources will not be taken into account in determining the Bidder’s compliance with the qualifying criteria.

- APPLICATION OF DOMESTIC PREFERENCE

- If indicated in the Bid Data Sheet, Bidders for works contracts applying for a margin of domestic preference in Bid evaluation shall provide such information, including details of ownership, certificates of registration, and composition of the labour force as are necessary to confirm whether a particular supplier or group of suppliers qualifies for domestic preference.

- A margin of domestic preference may be awarded to established domestic contractors who are registered as Malawian contractors by the National Construction Industry Council and are at least fifty (50) percent owned by Malawian nationals.  This margin of domestic preference shall also be extended to joint ventures between a foreign partner and such a qualifying Malawian partner provided that at least seventy-five (75) percent of the labour force to be used in the construction and supervision of the works is of Malawian nationality.

- The margin of domestic preference shall be applied as follows-

After Bids have been received and reviewed by the Procuring and Disposing Entity, responsive Bids shall be classified into the following groups -

- Group A, namely, Bids offered by domestic contractors and joint ventures eligible for the preference; or

- Group B, namely, Bids offered by other contractors.

For the purpose of evaluation and comparison of Bids only, an amount equal to ten (10) percent of the Bid amount shall be added to Bids received from contractors in Group B.

# SECTION 4. BIDDING FORMS

LIST OF FORMS

- Bid Submission Form

- Beneficial Ownership Disclosure Form

- Price Schedules

- Bid Security Form (Bank Guarantee)

- Qualification Information Form A

- Qualification Form B: Pending Litigation

- Qualification Form C: Environmental, Social, Health and Safety Performance Declaration

- Qualification Form D: Current Contract Commitments / Works in Progress

- Qualification Form E: Financial Situation: Historical Financial Performance Qualification Form F: Average Annual Turnover

- Qualification Form G: Financial Resources

- Qualification Form H: General Experience

- Qualification Form I: Specific Experience 1

- Qualification Form J: Specific Experience 2

- Qualification Form K: Specific Experience in Key Activities 1

- Qualification Form L: Specific Experience in Key Activities 2

- Qualification Form M: Equipment

- Qualification Form N: Key Personnel

- Qualification Form O: Key Personnel – Resume and Declaration

- Qualification Form P: Schedule of Subcontractors

- Qualification Form Q: Unit Rates Analysis

- Environmental, Social, Health and Safety Declaration

Note: All forms, requiring information to be completed by the Bidder, are in bold in square brackets e.g. [insert date] etc.

Note to Bidders: This Bid Submission Form should be on the letterhead of the Bidder and should be signed by a person with the proper authority to sign documents that are binding on the Bidder. Additional details on the price should be inserted if the contract payments are to be in various currencies. If the Bidder objects to the Adjudicator proposed by the Procuring and Disposing Entity, he should so state in his Bid, and present an alternative candidate, together with the candidate’s daily fees and biographical data, in accordance with clause 45 of the Instructions to Bidders.

BID SUBMISSION FORM

Date: [insert date]

Procurement Reference No.: [insert procurement reference number]

Page [insert page number] of [insert total number of pages] pages

To: [insert complete name of Procuring and Disposing Entity]

We, the undersigned, declare that:

- We have examined and have no reservations to the Bidding Documents, including Addenda No.: [insert the number and issuing date of each Addenda];

- We offer to execute the [insert the name and procurement reference number of the Contract] in conformity with the Bidding Documents for the Contract Price of [insert amount in numbers and words];

- We offer to execute the works in accordance with the Work Program in conformity with the Bidding Documents for a period not exceeding [insert number of weeks or months]

- The advance payment (which shall be payable in the same currencies and percentages as the Contract Price) required is:

| Amount | Currency |
| --- | --- |

- Our Bid shall be valid for a period of [specify the number of days that the Bid is valid for] calendar days from the date fixed for the Bid submission deadline in accordance with clause 19 of the ITB, and it shall remain binding upon us and may be accepted at any time before the expiration of that period;

- We, including any subcontractors or suppliers for any part of the contract, have nationality from the following eligible countries: [insert the nationality of the Bidder, including that of all parties that comprise the Bidder, if the Bidder is a JV, and the nationality each subcontractor and supplier]

- We have no conflict of interest in accordance with clause 4.3 of the ITB;

- Our firm, its affiliates or subsidiaries—including any subcontractors or suppliers for any part of the contract—has not been debarred from participation in public procurement by the Government of the Republic of Malawi, in accordance with  clause 4.4 of the ITB;

- Our firm, its affiliates or subsidiaries, including subcontractors or suppliers for any part of the contract are not under investigation by the Anti Corruption Bureau or any other law enforcement body in Malawi relating to participation in any public procurement tender exercise or execution of any public procurement contract relating to the purchase of goods, works and services by any Procuring and Disposing Entity.

- The following commissions, gratuities, or fees have been paid or are to be paid with respect to the Bidding process or execution of the Contract: [insert complete name of each Recipient, its full address, the reason for which each commission or gratuity was paid and the amount and currency of each such commission or gratuity]

| Name of Recipient | Address | Reason | Amount |
| --- | --- | --- | --- |

(If none has been paid or is to be paid, indicate “none.”)

- The names and physical addresses of the Directors of our firm are provided in the table below or we enclose a copy of our latest Audited Accounts (issued within the last twenty-four (24) months):

| Name | Address |
| --- | --- |

- The names and physical addresses of the Beneficial Owners our company are provided in the table below:

| Name | Address |
| --- | --- |

- We understand that you are not bound to accept the lowest evaluated Bid or any other Bid that you may receive.

- We accept the appointment of …………………………………………………………………. [insert name of adjudicator proposed in the BDS] as the Adjudicator. [or] We do not accept the appointment of ……………………………………………………………………………………… [insert name of adjudicator proposed in the BDS] as the Adjudicator and propose instead that [insert name] be appointed as Adjudicator, whose daily fees and biographical data are attached.

Signed: …………………………………………………………………………………………………………

…………………………………………………... [insert signature of person whose name and capacity are shown] In the capacity of ………………………………………………………………………………………………………….[insert legal capacity of person signing the Bid]

Name: ………………………………………………………………………………………………………… [insert complete name of person signing the Bid]

Duly authorised to sign the Bid for and on behalf of:………………………………………………………………………………………………………….. [insert complete name of Bidder]

Dated on ____________ day of __________________, _______ [insert date of signing]

Beneficial Ownership Disclosure Form

INSTRUCTIONS TO BIDDERS: DELETE THIS BOX ONCE YOU HAVE COMPLETED THE FORM

This Beneficial Ownership Disclosure Form (“Form”) is to be completed by the Bidder.  In case of joint venture, the Bidder must submit a separate Form for each member.  The beneficial ownership information to be submitted in this Form shall be current as of the date of its submission.

For the purposes of this Form, a Beneficial Owner of a Bidder is any natural person who ultimately owns or controls the Bidder by meeting one or more of the following conditions:

- directly or indirectly holding 5% or more of the shares

- directly or indirectly holding 5% or more of the voting rights

- directly or indirectly having the right to appoint a majority of the board of directors or equivalent governing body of the Bidder.

- directly or indirectly, has a substantial economic interest in or receives substantial economic benefit from, a company, whether acting alone or together with other persons;

- has a significant stake in a company and on whose behalf activity of a company is conducted; or

- exercises significant control or influence over a person through a formal or informal agreement, and where such ownership, control or interest is through a trust, the trustee (s), beneficiaries, or anyone who controls the trust.

Date: [insert date]

Procurement Reference No.: [insert procurement reference number]

Page [insert page number] of [insert total number of pages] pages

To: [insert complete name of Procuring and Disposing Entity]

In response to your request in the Letter of Acceptance dated [insert date of letter of Acceptance] to furnish additional information on beneficial ownership: [select one option as applicable and delete the options that are not applicable]

(i) we hereby provide the following beneficial ownership information.

Details of beneficial ownership

| Identity of Beneficial Owner | Directly or indirectly holding 5% or more of the shares (Yes / No) | Directly or indirectly holding 5 % or more of the Voting Rights (Yes / No) | Directly or indirectly having the right to appoint a majority of the board of the directors or an equivalent governing body of the Bidder (Yes / No) |
| --- | --- | --- | --- |
| [include full name (last, middle, first), nationality, country of residence] |  |  |  |

OR

(ii) We declare that there is no Beneficial Owner meeting one or more of the following conditions:

- directly or indirectly holding 5% or more of the shares

- directly or indirectly holding 5% or more of the voting rights

- directly or indirectly having the right to appoint a majority of the board of directors or equivalent governing body of the Bidder.

- directly or indirectly, has a substantial economic interest in or receives substantial economic benefit from, a company, whether acting alone or together with other persons;

- has a significant stake in a company and on whose behalf activity of a company is conducted; or

- exercises significant control or influence over a person through a formal or informal agreement, and where such ownership, control or interest is through a trust, the trustee (s), beneficiaries, or anyone who controls the trust.

OR

(iii) We declare that we are unable to identify any Beneficial Owner meeting one or more of the following conditions. [If this option is selected, the Bidder shall provide explanation on why it is unable to identify any Beneficial Owner]

- directly or indirectly holding 5% or more of the shares

- directly or indirectly holding 5% or more of the voting rights

- directly or indirectly having the right to appoint a majority of the board of directors or equivalent governing body of the Bidder]”

- directly or indirectly, has a substantial economic interest in or receives substantial economic benefit from, a company, whether acting alone or together with other persons;

- has a significant stake in a company and on whose behalf activity of a company is conducted; or

- exercises significant control or influence over a person through a formal or informal agreement, and where such ownership, control or interest is through a trust, the trustee (s), beneficiaries, or anyone who controls the trust.

Name of the Bidder: [insert complete name of the Bidder]

Name of the person duly authorized to sign the Bid on behalf of the Bidder: [insert complete name of person duly authorized to sign the Bid]

Title of the person signing the Bid: [insert complete title of the person signing the Bid]

Signature of the person named above:

Date signed [insert ordinal number] day of [insert month], [insert year]

Note to Bidders: Bidders shall submit a fully priced Bills of Quantities for Admeasurement Contracts or Activity Schedule for Lump Sum Contracts as provided in Section 6 of the Bidding Documents.

Each page of the Bills of Quantities or the Activity Schedule should be signed by a person with the proper authority to sign documents for the Bidder.

PRICED SCHEDULES

(BILLS OF QUANTITIES OR ACTIVITY SCHEDULE)

(THE FOLLOWING TABLE SHALL BE USED WHEN CALCULATING FINAL BID PRICES FOR WORKS PROCUREMENTS)

| Description | Total Price |
| --- | --- |
| 1 |  |
| 2 |  |
| Sub Total |  |
| PPDA Levy (1%) |  |
| VAT |  |
| TOTAL |  |

Note to Bidders: This Bid Security should be on the letterhead of the issuing Financial Institution and should be signed by a person with the proper authority to sign the Bid Security. It should be included by the Bidder in its Bid, in accordance with ITB clause 20. Except for indicated fields, no changes shall be made in this template. Any changes made shall result to rejection of the Bid.

BID SECURITY (BANK GUARANTEE)

Date: [insert date]

Procurement Reference No.: [insert procurement reference number]

Page [insert page number] of [insert total number of pages] pages

To: [insert complete name of Procuring and Disposing Entity]

Whereas [insert complete name of Bidder] (hereinafter the “Bidder”) has submitted its Bid dated [insert date (as day, month and year) of Bid submission] for procurement reference no. [insert procurement reference no] for the construction of [insert name of Contract], hereinafter called the “Bid.”

KNOW ALL PEOPLE by these presents that WE [insert complete name of bank issuing the Bid Security], of [insert city of domicile and country of nationality] having our registered office at [insert full address of the issuing institution] (hereinafter the “Bank”), are bound unto [insert complete name of the Procuring and Disposing Entity] (hereinafter the “Procuring and Disposing Entity”) in the sum of [specify in words the amount and currency of the Bid security (specify the amount and currency in figures)], for which payment well and truly to be made to the aforementioned Procuring and Disposing Entity, the Bank binds itself, its successors or assignees by these presents.

Sealed with the Common Seal of this bank, this [insert day in numbers] day of [insert month], [insert year].

THE CONDITIONS of this obligation are as follow ___

1.	If the Bidder withdraws its Bid during the period of Bid validity specified by the Bidder in the Bid Submission Form, except as provided in clause 25.4 of the ITB; or

2.	If the Bidder, having been notified of the acceptance of its Bid by the Procuring and Disposing Entity, during the period of Bid validity, fails or refuses to:

(a)	execute the Contract; or

(b)	furnish the Performance Security; or

(c)	accept the correction of its Bid by the Procuring and Disposing Entity.

3. We undertake to pay the Procuring and Disposing Entity up to the above amount upon receipt of its first written demand, without the Procuring and Disposing Entity having to substantiate its demand, provided that in its demand the Procuring and Disposing Entity state that the amount claimed by it is due to it, owing to the occurrence of one or more of the above conditions, specifying the occurred conditions.

4. This guarantee shall remain in force up to and including twenty-eight (28) days after the period of Bid validity, as stated in the Bid Submission Form or as it may be extended by the Bidder, notice of which extension(s) to the Bank is hereby waived. Any demand in respect thereof should be received by the Bank no later than the above date.

This guarantee is subject to the Uniform Rules for Demand Guarantees, ICC Publication No. 758.

Signed: [insert signature of person whose name and capacity are shown below]

Name: [insert complete name of person signing the Bid Security]	In the capacity of [insert legal capacity of person signing the Bid Security]

Duly authorized to sign the Bid for and on behalf of: [insert complete name of bank]

Dated on ____________ day of __________________, _______ [insert date of signing]

Note to Bidders: The information to be filled in by Bidders in the following pages will only be used for purposes of post-qualification or for verification of pre-qualification as provided for in clause 5 of the Instructions to Bidder and will not form part of the Contract. Attach additional pages as necessary. If used for pre-qualification verification, the Bidder should fill in updated information only.

QUALIFICATION INFORMATION FORM A

| 1. Individual Bidders or Individual Members of Joint Ventures | 1.1 Constitution or legal status of Bidder: [attach copy] Place of registration: [insert] Principal place of business: [insert] Power of attorney of signatory of Bid: [attach] - Average annual volume of construction work performed in the previous number of years specified in Section 3, Evaluation and Qualification Criteria: [insert details in Form F] |
| --- | --- |
|  | 1.3 Work performed as prime Contractor on works of a similar nature and volume over the last five (5) years. Also list details of work under way or committed, including expected completion date. [insert details in Forms H, I, J, K & L] |
|  | 1.4 Major items of Equipment proposed for carrying out the Works. List all information requested below. [insert details in Form M] |
|  | 1.5 Qualifications and experience of key personnel for administration and execution of the Contract. Attach biographical data. [insert details in Form N & O] |
|  | 1.6 Proposed subcontracts and firms involved. |
|  | 1.7 Financial reports for the last five (5) years: balance sheets, profit and loss statements, auditors’ reports, etc. List below and attach copies. |
|  | 1.8 Evidence of access to financial resources to meet the qualification requirements: cash in hand, lines of credit, etc. List below and attach copies of supporting documents. |
|  | 1.9 Name, address, and telephone, telex, and facsimile numbers of banks that may provide references if contacted by the Procuring and Disposing Entity. |
|  | 1.10 Information on any current litigation in which the Bidder is involved. [insert details in Form B] |
|  | 1.11 Proposed Program (work method and schedule). Descriptions, drawings, and charts, as necessary, to comply with the requirements of the Bidding documents. |

| 2. Joint Ventures | 2.1 The information listed in 1.1 - 1.10 above shall be provided for each partner of the joint venture. 2.2 The information in 1.11 shall be provided for the joint venture. 2.3 Attach the power of attorney of the signatory(ies) of the Bid authorizing signature of the Bid on behalf of the joint venture. 2.4 Attach the Agreement among all partners of the joint venture (and which is legally binding on all partners), which shows that - (a) all partners shall be jointly and severally liable for the execution of the Contract in accordance with the Contract terms; (b) one of the partners will be nominated as being in charge, authorized to incur liabilities, and receive instructions for and on behalf of any and all partners of the joint venture; and (c) the execution of the entire Contract, including payment, shall be done exclusively with the partner in charge. |  |
| --- | --- | --- |
| 3. Additional Requirements |  | Bidders should provide any additional information required in Sections 2 or 3 of the Bidding Document or to fulfil the requirements of clause 5.1 and clause 31 of the Instructions to Bidders, if applicable. |

QUALIFICATION FORM B: PENDING LITIGATION

| Pending Litigation, in accordance with Section 3 |  |  |  |
| --- | --- | --- | --- |
| - No pending litigation in accordance with clause 5.3(a)(ix) of Section 1 - Pending litigation in accordance with clause 5.3(a)(ix) of Section 1, as indicated below |  |  |  |
| Year | Outcome as Percent of Total Assets | Contract Identification | Total Contract Amount |
|  |  | Contract Identification: Name of Employer: Address of Employer: Matter in dispute: |  |
|  |  | Contract Identification: Name of Employer: Address of Employer: Matter in dispute: |  |
|  |  | Contract Identification: Name of Employer: Address of Employer: Matter in dispute: |  |

| Environmental, Social, Health, and Safety Performance Declaration in accordance with Section 3, Qualification Criteria, and Requirements |  |  |  |
| --- | --- | --- | --- |
| No suspension or termination of contract: A Client has not suspended or terminated a contract and/or called the performance security for a contract for reasons related to Environmental, Social, Health, or Safety (ESHS) performance since the date specified in Section 3, Qualification Criteria, and Requirements, clause 38 of the ITB. Declaration of suspension or termination of contract: The following contract(s) has/have been suspended or terminated and/or Performance Security called by a client(s) for reasons related to Environmental, Social, Health, or Safety (ESHS) performance since the date specified in Section 3, Qualification Criteria, and Requirements, clause 38 of the ITB. Details are described below: |  |  |  |
| Year | Suspended or terminated portion of contract | Contract Identification | Total Contract Amount (value, currency, exchange rate and MK equivalent) |
| [insert year] | [insert amount and percentage] | Contract Identification: [indicate complete contract name/ number, and any other identification] Name of Client: [insert full name] Address of Client: [insert street/city/country] Reason(s) for suspension or termination: [indicate main reason(s)] | [insert amount] |
| [insert year] | [insert amount and percentage] | Contract Identification: [indicate complete contract name/ number, and any other identification] Name of Client: [insert full name] Address of Client: [insert street/city/country] Reason(s) for suspension or termination: [indicate main reason(s)] | [insert amount] |
| … | … | [list all applicable contracts] | … |
| Performance Security called by client(s) for reasons related to ESHS Performance |  |  |  |
| Year | Contract Identification |  | Total Contract Amount (current value, currency, exchange rate and MK equivalent) |
| [insert year] | Contract Identification: [indicate complete contract name/ number, and any other identification] Name of Client: [insert full name] Address of Client: [insert street/city/country] Reason(s) for calling of performance security: [indicate main reason(s)] |  | [insert amount] |

QUALIFICATION FORM C: ENVIRONMENTAL, SOCIAL, HEALTH AND SAFETY PERFORMANCE DECLARATION

QUALIFICATION FORM D: CURRENT CONTRACT COMMITMENTS / WORKS IN PROGRESS

[The following table shall be filled in for the Bidder, each member of a Joint Venture / Consortium /Association]

Bidder’s Name: …………………………………………………………………………………… [insert full name]

Date: ……………/…………../………………… [insert day, month, year]

Joint Venture / Consortium / Association Member’s Name: ………………………………………………………………………………………………………………………… [insert full name]

Proc. Reference No: ………………………………………………………[insert Reference Number]

[Bidders and each partner to a JV/ Consortium / Association should provide information on their current commitments on all contracts that have been awarded, or for which a letter of intent or acceptance has been received, or for contracts approaching completion, but for which an unqualified, full completion certificate has yet to be issued.]

| Name of contract | Client, contact address/tel/fax | Value of outstanding work | Estimated completion date | Average monthly invoicing over last six months (MWK /month) |
| --- | --- | --- | --- | --- |
| 1. |  |  |  |  |
| 2. |  |  |  |  |
| 3. |  |  |  |  |
| 4. |  |  |  |  |
| 5. |  |  |  |  |
| etc. |  |  |  |  |

QUALIFICATION FORM E: FINANCIAL SITUATION: HISTORICAL FINANCIAL PERFORMANCE

Bidder’s Name:  _______________________	Date:  _____________________

JV/ Consortium / Association Partner Legal Name:  ___________________

Procurement Reference No.:  _______________

To be completed by the Bidder and, if JV/ Consortium / Association, by each partner

| Financial information in MWK equivalent | Historic information for previous ______ (__) years (MWK equivalent in 000s) |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Year 1 | Year 2 | Year 3 | Year … | Year n | Avg. | Avg. Ratio |
| Information from Audited Balance Sheet |  |  |  |  |  |  |  |
| Total Assets (TA) |  |  |  |  |  |  |  |
| Total Liabilities (TL) |  |  |  |  |  |  |  |
| Net Worth (NW) |  |  |  |  |  |  |  |
| Current Assets (CA) |  |  |  |  |  |  |  |
| Current Liabilities (CL) |  |  |  |  |  |  |  |
| Information from Income Statement |  |  |  |  |  |  |  |
| Total Revenue (TR) |  |  |  |  |  |  |  |
| Profits Before Taxes (PBT) |  |  |  |  |  |  |  |

Attached are copies of financial statements (balance sheets, including all related notes, and income statements) for the years required above complying with the following conditions:

- Must reflect the financial situation of the Bidder or partner to a JV, and not sister or parent companies

- Historic financial statements must be audited by a certified accountant

- Historic financial statements must be complete, including all notes to the financial statements

- Historic financial statements must correspond to accounting periods already completed and audited (no statements for partial periods shall be requested or accepted)

QUALIFICATION FORM F: AVERAGE ANNUAL TURNOVER

Bidder’s Name:  _______________________	Date:  _____________________

JV/ Consortium / Association Partner Name:  ___________________

Procurement Reference No.:  _______________

| Annual turnover data (construction only) |  |  |
| --- | --- | --- |
| Year | Amount and Currency | MWK equivalent |
| *Average Annual Construction Turnover |  |  |

*Average annual turnover calculated as total certified payments received for work in progress or completed over the number of years specified in Section 3, divided by that same number of years.

QUALIFICATION FORM G: FINANCIAL RESOURCES

Specify proposed sources of financing, such as liquid assets, unencumbered real assets, lines of credit, and other financial means, net of current commitments, available to meet the total construction cash flow demands of the subject contract or contracts as indicated in Section 3: Evaluation and Qualification Criteria.

| Source of financing | Amount (MWK equivalent) |
| --- | --- |
| 1. |  |
| 2. |  |
| 3. |  |
| 4. |  |

QUALIFICATION FORM H: GENERAL EXPERIENCE

Bidder’s Name:  ____________________________     Date:  _____________________

JV/ Consortium / Association Partner Name:  ____________________________

Procurement Reference No.:  _______________

| Starting Month / Year | Ending Month / Year | Years* | Contract Identification | Role of Bidder |
| --- | --- | --- | --- | --- |
|  |  |  | Contract name: Brief Description of the Works performed by the Bidder: Name of Client: Address: |  |
|  |  |  | Contract name: Brief Description of the Works performed by the Bidder: Name of Client: Address: |  |
|  |  |  | Contract name: Brief Description of the Works performed by the Bidder: Name of Client: Address: |  |
|  |  |  | Contract name: Brief Description of the Works performed by the Bidder: Name of Client: Address: |  |
|  |  |  | Contract name: Brief Description of the Works performed by the Bidder: Name of Client: Address: |  |

*List calendar year for years with contracts with at least nine (9) months activity per year starting with the earliest year.

QUALIFICATION FORM I: SPECIFIC EXPERIENCE FORM 1

Bidder’s Name:  ________________________   	Date:  _____________________

JV/ Consortium / Association Partner Name: ________________________

Procurement Reference No.:  _______________

| Similar Contract Number: [insert specific number] of _ [insert total number of contracts required. | Information |  |  |
| --- | --- | --- | --- |
| Contract Identification |  |  |  |
| Award date Completion date |  |  |  |
| Role in Contract |  Prime Contractor |  Management Contractor |  Subcontractor |
| Total contract amount |  |  | MWK |
| If partner in a JV or subcontractor, specify participation of total contract amount | % |  | MWK |
| Client’s Name: |  |  |  |
| Address: Telephone/fax number: E-mail: |  |  |  |

QUALIFICATION FORM J: SPECIFIC EXPERIENCE FORM 2

Bidder’s Name:  ___________________________   	  Date:  _____________________

JV/ Consortium / Association Partner Name:  ___________________________

Procurement Reference No.:  _______________

| Similar Contract No. __[insert specific number] of ___[insert total number of contracts] required | Information |
| --- | --- |
| Description of the similarity in accordance with Section 3: Evaluation and Qualification Criteria.: |  |
| Amount |  |
| Physical size |  |
| Complexity |  |
| Methods/Technology |  |
| Physical Production Rate |  |

QUALIFICATION FORM K: SPECIFIC EXPERIENCE IN KEY ACTIVITIES 1

Bidder’s Name:  _________________________   Date:  ________________________

JV/ Consortium / Association Partner Name: _________________________

Procurement Reference No.:  __________________

|  | Information |  |  |
| --- | --- | --- | --- |
| Contract Identification | _______________________________________ |  |  |
| Award date Completion date | ______________________________________ _______________________________________ |  |  |
| Role in Contract |  Contractor |  Management Contractor |  Subcontractor |
| Total contract amount | _________________________ |  | ________ |
| If partner in a JV / Consortium / Association, specify participation of total contract amount | __________% | _____________ | ________ |
| Client’s Name: | _______________________________________ |  |  |
| Address: Telephone/fax number: E-mail: | _______________________________________ _______________________________________ _______________________________________ _______________________________________ |  |  |

QUALIFICATION FORM L: SPECIFIC EXPERIENCE IN KEY ACTIVITIES 2

Bidder’s Name:  ___________________________     	Date:  _____________________

JV/ Consortium / Association Partner Name:  __________________________

Procurement Reference No.:  __________________

| Description of the key activities in accordance with Section 3: | Information |
| --- | --- |

We, the undersigned, declare that the information contained in and attached to these forms is true and accurate as of the date of Bid submission:

Signed: [signature of person whose name and capacity are shown below]

Name: [insert complete name of authorized person signing the Qualification Form]

Duly authorised to sign the Qualification Form for and on behalf of: [insert complete name of Bidder or name of Joint Venture/ Consortium / Association]

Dated on ____________ day of __________________, _______ [insert day / month / year of signing]

QUALIFICATION FORM M: EQUIPMENT

The Bidder shall provide adequate information to demonstrate clearly that it has the capability to meet the requirements for the key equipment listed in Section 3, Evaluation and Qualification Criteria. A separate Form shall be prepared for each item of equipment listed, or for alternative equipment proposed by the Bidder.

| Item of equipment |  |  |
| --- | --- | --- |
| Equipment information | Name of manufacturer | Model and power rating |
|  | Capacity | Year of manufacture |
| Current status | Current location |  |
|  | Details of current commitments |  |
| Source | Indicate source of the equipment o Owned o Rented o Leased o Specially manufactured |  |

Omit the following information for equipment owned by the Bidder.

| Owner | Name of owner |  |
| --- | --- | --- |
|  | Address of owner |  |
|  | Telephone | Contact name and title |
|  | Fax | Telex |
| Agreements | Details of rental / lease / manufacture agreements specific to the project |  |

QUALIFICATION FORM N: KEY PERSONNEL

CONTRACTOR’S REPRESENTATIVE AND KEY PERSONNEL

SCHEDULE

Bidders should provide the names and details of the suitably qualified Contractor’s Representative and Key Personnel to meet the specified requirements for each of the positions listed in Section III to perform the Contract. The data on their experience should be supplied using the Form P below for each candidate.

| 1. | Title of position: |
| --- | --- |
|  | Name |
| 2 | Title of position: |
|  | Name |
| 3. | Title of position: |
|  | Name |
| 4 | Title of position: |
|  | Name: |
| 5 | Title of position: |
|  | Name |
| 6 | Title of position: |
|  | Name |
| 7 | Title of position: |
|  | Name |
| 8 | Title of Position: |
|  | Name |

QUALIFICATION FORM O: KEY PERSONNEL

RESUME AND DECLARATION

CONTRACTOR’S REPRESENTATIVE AND KEY PERSONNEL

The Bidder shall provide all the information requested below.

| Position |  |  |
| --- | --- | --- |
| Personnel information | Name | Date of birth |
|  | Professional qualifications |  |
| Present employment | Name of Employer |  |
|  | Address of Employer |  |
|  | Telephone | Contact (manager / personnel officer) |
|  | Fax | E-mail |
|  | Job title | Years with present Employer |

Summarise professional experience in reverse chronological order. Indicate particular technical and managerial experience relevant to the project.

| From | To | Company, Project, Position, and Relevant Technical and Management Experience* |
| --- | --- | --- |

DECLARATION

I, the undersigned [ insert either “Contractor’s Representative” or “Key Personnel” as applicable] , certify that to the best of my knowledge and belief, the information contained in this Form PER-2 correctly describes myself, my qualifications and my experience.

I confirm that I am available as certified in the following table and throughout the expected time schedule for this position as provided in the Bid:

| Commitment | Details |
| --- | --- |
| Commitment to duration of contract: | [insert period (start and end dates) for which this Contractor’s Representative or Key Personnel is available to work on this contract] |
| Time commitment: | [insert period (start and end dates) for which this Contractor’s Representative or Key Personnel is available to work on this contract] |

I understand that any misrepresentation or omission in this Form may:

- be taken into consideration during Bid evaluation;

- result in my disqualification from participating in the Bid; and

- result in my dismissal from the contract.

Name of Contractor’s Representative or Key Personnel: [insert name]				Signature: __________________________________________________________

Date: (day month year): _______________________________________________

QUALIFICATION FORM P: SCHEDULE OF SUBCONTRACTORS

With reference to clause 4 of the ITB, the Bidder shall list below the subcontractors he intends to appoint for the various items of work on these contract alternatives may be mentioned.

| Sections of the Works | Value of subcontract | Subcontractor (name and address) | Experience in similar work |
| --- | --- | --- | --- |

QUALIFICATION FORM Q: ANALYSIS OF MAIN- UNIT RATES (1)

SCHEDULE V-1

ANALYSIS OF MAIN UNIT RATES

| Item No. (See Bills) | Materials MWK | Labour MWK | Plant, Equipment Transport MWK | Fuel & Lubricants MWK | Overheads & Profit MWK | Total Rate MWK |
| --- | --- | --- | --- | --- | --- | --- |

Signed:___________________________________________________________________

Name and Position: ________________________________________________________

(Bidder)

QUALIFICATION FORM R: ANALYSIS OF MAIN UNIT RATES (2)

SCHEDULE V-2

ANALYSIS OF MAIN UNIT RATES – BREAKDOWN OF RATES

| Item | Description | Qty | Unit | Rate | Amount |
| --- | --- | --- | --- | --- | --- |
| No. |  |  |  |  |  |
| A | Materials |  |  |  |  |
| 1 |  |  |  |  |  |
| 2 |  |  |  |  |  |
| Total for Materials |  |  |  |  |  |
| B | Labour |  |  |  |  |
| 1 |  |  |  |  |  |
| 2 |  |  |  |  |  |
| Total for Labour |  |  |  |  |  |
| C | Plant, Equipment & Transport |  |  |  |  |
| 1 |  |  |  |  |  |
| 2 |  |  |  |  |  |
| Total for Plant, Equipment & Transport |  |  |  |  |  |
| D | Fuel and Lubricants |  |  |  |  |
| Total for Fuel and Lubricants |  |  |  |  |  |
| E | Overheads and Profits |  |  |  |  |
| 1 |  |  |  |  |  |
| 2 |  |  |  |  |  |
| Total for Overheads and Profits |  |  |  |  |  |

Signed:___________________________________________________________________

Name and Position: ________________________________________________________

(Bidder)

ENVIRONMENTAL, SOCIAL, HEALTH AND SAFETY DECLARATION

We, _______________________ (Name of Bidder) bearing the company registration number ___________________________________, hereby:

1. PLEDGE THAT-

- We have read, understood, and will comply with-

- the Environment Management legal framework or policies in conservation and management of the environment;

- all necessary and appropriate measures to protect and manage the environment;

- all necessary and appropriate measures to conserve natural resources and to promote sustainable utilization of natural resources; and

- all steps and measures necessary for ensuring that social safeguard issues including but not limited to gender, human rights, disability, Child Protection, HIV and AIDS are mainstreamed throughout all construction stages to minimize the negative impacts on the environment, social, health and safety matters.

2. AGREE THAT -

- In the event that our Bid is successful, we shall, within fifteen (15) days from the receipt of the Acceptance Letter comply with the requirements to produce the following environmental, social, health and safety plans as provided in Section 10:- Site Organisation Plan, Mobilisation and Construction Schedule Plan, Code of Conduct for Contractors Personnel Plan, ESHS Management Strategies and Implementation  Plan.

- Contract negotiations shall only commence if our plans comply with the Malawi standards on the protection and management of the environmental, social, health and safety matters.

- The Procuring and Disposing Entity shall forfeit the Environmental, Safety and Health Security if we are in breach of the obligation(s) under the Bid conditions.

Signed: …………………………………………………………………………………………………………………… [insert signature of person whose name and capacity are shown] In the capacity of [insert legal capacity of person signing the Bid]

Name:………………………………………………………………………………………………………. [insert complete name of person signing the Bid]

Duly authorised to sign the Bid for and on behalf of:…………………………………………………………………………………. [insert complete name of Bidder]

Dated on ____________ day of __________________, _______ [insert date of signing]

- SECTION 5. ELIGIBLE COUNTRIES

Procurement Reference Number:

All countries are eligible except countries subject to the following provisions.

A country shall not be eligible if -

(a)	as a matter of law of  the Government of the Republic of Malawi prohibits commercial relations with that country; or

(b)	by an act of compliance with a decision of the United Nations Security Council taken under Chapter VII of the Charter of the United Nations, the Government of the Republic of Malawi prohibits any procurement of works from that country or any payments to persons or entities in that country.

# SECTION 6. CORRUPTION AND FRAUD

- The Malawi Government requires that Procuring and Disposing Entities, as well as Bidders and Suppliers, participating in public procurement, observe the highest standard of ethics during the procurement and execution of such contracts. In pursuance of this policy, the Malawi Government

    - defines, For the purposes of this provision, unless the context otherwise requires-

#### "   “coercive practices” mean practices intended at harming or threatening to harm, directly or indirectly, a person or a person’s asset, to influence that person’s participation in a procurement proceeding, or effect the execution of a procurement contract;

#### “collusive practices” means a scheme or arrangement between two or more Bidders, with or without the knowledge of the Procuring and Disposing Entity, designed to establish prices at artificial, noncompetitive levels;

#### "corrupt practice" has the meaning ascribed to the term by the Corrupt Practices Act (Cap 7:04 of the Laws of Malawi);

#### "fraudulent practice" means a misrepresentation or omission of facts in order to influence a procurement process, the execution of a contract or avoid an obligation; and

#### “obstructive practice” means deliberately destroying, falsifying, altering, or concealing of evidence material to the investigation or making false statements to investigators in order to materially impede a Bank investigation into allegations of a corrupt, fraudulent, coercive or collusive practice; and/or threatening, harassing or intimidating any party to prevent it from disclosing its knowledge of matters relevant to the investigation or from pursuing the investigation.

    - The Government will reject a recommendation for award if it determines that the Bidder recommended for award has, directly or through an agent, engaged in corrupt, fraudulent, collusive or coercive practices in competing for the contract in question;

    - The Authority shall debar a Bidder from participation in public procurement for a specified period if it at any time determines that the Bidder has engaged in corrupt, fraudulent, collusive, or coercive practices in competing for, or in executing, a contract; and

    - The Procuring and Disposing Entity shall cause every Bidder to acknowledge and sign Anti-Corruption Declaration in this Section under Oath, a confirmation that the Bidder, its subcontractors, joint venture partners, or any other associate has not been convicted or is under investigation on corruption and fraud related cases. Failure to sign the Declaration shall lead to disqualification.

- Bidders shall read and understand this provision; and will show acknowledgement of having read and understood the provision by signing Compliance Form below.

ANTI-CORRUPTION DECLARATION FORM

We/I, _______________________ (Name of Bidder) bearing the company registration number ___________________________________,  hereby:

- PLEDGE THAT:

  - We have read and understood, and will comply with all applicable laws, regulations and policies relating to anti-corruption and fraud

  - We shall not, through any of our representatives, agents or any persons associated to     us, commit any corruption offence or breach any of the applicable laws and/or provisions. We shall not encourage any corruption elements within our business practices, activities, operations, and transactions.

  - We have not been convicted nor are we aware that we are subject of any corrupt related investigation, inquiry, or enforcement proceedings by the relevant authorities and will report of such investigation as soon as we become aware as reasonably practicable and to the extent permitted by law.

  - We shall take all measures and implement appropriate measures to ensure compliance with the Anti-Corruption Legal Framework.

  - We shall report to any relevant Authority, a public officer attempting to solicit a bribe or advantage from us, or any other person connected to us to be awarded a contract.

- AGREE THAT:

In the event that we are in a confirmed breach of this declaration, the Procuring and Disposing Entity may disqualify the Bid, revoke or terminate the contract if awarded to us without any liability whatsoever on its part, indemnify the Procuring and Disposing Entity for any loss.

Signed: [insert signature of person whose name and capacity are shown] In the capacity of [insert legal capacity of person signing the Bid]

Name: [insert complete name of person signing the Bid]

Duly authorised to sign the Bid for and on behalf of: [insert complete name of Bidder]

Dated on ____________ day of __________________, _______ [insert date of signing]

# SECTION 7. SCHEDULE OF REQUIREMENTS

A. Scope of Works

B. BILLS OF QUANTITIES OR ACTIVITY SCHEDULE

(a) Bills of Quantities

| Procurement Reference No.:[insert Procurement Reference number] |  |
| --- | --- |
| Name of Bidder: [Insert the name of the Bidder/Joint Venture/Consortium/Association] |  |

| Item number | Description of Works | Unit | Quantity | Rate | Amount |
| --- | --- | --- | --- | --- | --- |
|  |  | Grand Total: |  |  |  |

Signed: [signature of person whose name and capacity are shown below]

Name: [insert complete name of person signing the Bid]

In the capacity of [insert legal capacity of person signing the Bid]

Duly authorized to sign the Bid for and on behalf of: [insert complete name of Bidder/Joint Venture/Consortium/Association]

Dated on ____________ day of __________________, _______ [insert date of signing]

(b) ACTIVITY SCHEDULE

|  | Procurement Reference No.:[insert Procurement Reference number] |
| --- | --- |
| Name of Bidder: [Insert the name of the Bidder/Joint Venture/Consortium/Association] |  |

| Item number | Description of Activity | Amount (MK)/ US$ |
| --- | --- | --- |

Signed: [signature of person whose name and capacity are shown below]

Name: [insert complete name of person signing the Bid]

In the capacity of [insert legal capacity of person signing the Bid]

Duly authorized to sign the Bid for and on behalf of: [insert complete name of Bidder/Joint Venture/Consortium/Association]

Dated on ____________ day of __________________, _______ [insert date of signing]

C. DRAWINGS

| List of Drawings |  |
| --- | --- |
| Drawing No. | Drawing Title |

D. TECHNICAL SPECIFICATIONS

[In drafting of the Specifications, care must be taken when drafting the Procuring and Disposing Entity’s Requirements to ensure that the requirements are not restrictive. Recognized international standards should be used as much as possible for the description of the Related Goods, materials, and workmanship. Where other particular standards are specified, it should be stated that goods, materials and workmanship meeting other authoritative standards and which promise to ensure equal or higher quality than the standards specified, will also be acceptable. Where a brand name of a product is specified it should always be qualified with the terms “or equivalent”.]

Column “B” states the minimum technical specification of the item(s) required by the Procuring and Disposing Entity.

The Bidder is to complete column “c” with the technical specification of the item(s) offered and to state whether the offered items “comply” or do “not comply” giving details of the areas of non-compliance.

| Item No. | Technical Specification of items required including applicable standards | Compliance of specification offered |
| --- | --- | --- |
| A | B | C |
| 1 |  |  |
| 2 |  |  |

The detailed technical evaluation will examine the technical specification of the items offered in column “C” and determine or verify whether this meets the minimum specification required in column “b”.  Bidders must complete column “c” or the Bid will be rejected.  Bidders are required to include technical literature to support the details provided in column “C”.

E. ENVIRONMENTAL, SOCIAL, HEALTH AND SAFETY REQUIREMENTS

[The Procuring and Disposing Entity shall use the services of suitably qualified environmental, social, health and safety specialists to prepare the specifications for ESHS.

The Procuring and Disposing Entity shall attach or refer to its environmental, social, health and safety policies that will apply to the project.

If these are not available, it shall use the guidance in the User Guide in drafting an appropriate policy for the works]

ENVIRONMENTAL, SOCIAL, HEALTH AND SAFETY DECLARATION

We, _______________________ (Name of Bidder) bearing the company registration number ___________________________________, hereby:

1. PLEDGE THAT-

- We have read, understood, and will comply with:

- the Environment Management legal framework or policies in conservation and management of the environment;

- all necessary and appropriate measures to protect and manage the environment;

- all necessary and appropriate measures to conserve natural resources and to promote sustainable utilization of natural resources; and

- all steps and measures necessary for ensuring that social safeguards including but not limited to gender, human rights, disability, Child Protection, HIV and AIDS are mainstreamed throughout all construction stages to minimize the negative impacts on the environment, social, health and safety matters.

2. AGREE THAT -

- In the event that our Bid is successful, we shall, within fifteen (15) days from the receipt of the Acceptance Letter comply with the requirements to produce the following environmental, social, health and safety plans as provided in Section 10:- Site Organisation Plan, Mobilisation and Construction Schedule Plan, Code of Conduct for Contractors Personnel Plan, ESHS Management Strategies and Implementation  Plan.

- Contract negotiations shall only commence if our plans comply with the Malawi standards on the protection and management of the environmental, social, health and safety matters.

Signed: ………………………………………………………………………………………………………. [insert signature of person whose name and capacity are shown] In the capacity of …………………………………………………………………………………………………… [insert legal capacity of person signing the Bid]

Name: ………………………………………………………………………………………………………

….[insert complete name of person signing the Bid]

Duly authorised to sign the Bid for and on behalf of:……………………………………………………………. [insert complete name of Bidder]

Dated on ____________ day of __________________, _______ [insert date of signing]

F. COMPLETION SCHEDULE

G. SUPPLEMENTARY INFORMATION

# SECTION 8. GENERAL CONDITIONS OF CONTRACT

| - GENERAL |  |
| --- | --- |
| - DEFINITIONS |  |
| - In these General Conditions of Contract, unless the context otherwise requires - “Activity Schedule” means the priced Activity Schedule forming part of the Bid for a Lump Sum Contract; “Admeasurement Contract” means a contract based on a priced Bill of Quantities or schedule of unit price rates in which payment to the Contractor is subject to measurement of physical quantities of items by the Client; “Adjudicator” is the person appointed jointly by the Client and the Contractor to resolve disputes in the first instance, as provided for in clause 28 hereunder; “Bill of Quantities” means the priced and completed Bill of Quantities forming part of the Bid for an Admeasurement contract; “Compensation Events” are those defined in clause 46; “Completion Date” is the date of completion of the Works as certified by the Project Manager, in accordance with clause 58; “Contract” is an agreement between the Client and the Contractor to execute, complete, and maintain the Works; “Contract Price” is the price stated in the Nofication of Award and thereafter as adjusted in accordance with the provisions of the Contract; “Contractor” means the Supplier appointed under the Contract for the performance of the Works; “Contractor’s Bid” is the completed Bid document submitted by the Contractor to the Procuring and Disposing Entity; “day” means calendar day; “Dayworks” are varied work inputs subject to payment on a time basis for the Contractor’s employees and Equipment, in addition to payments for associated Materials and Plant; “Defects Liability Certificate” is the certificate issued by Project Manager upon correction of defects by the Contractor; “Defects Liability Period” is the period named in the Special Conditions of Contract and calculated from the Completion Date during which the contractor has an obligation to return to the site to correct any defects; “Drawings” include calculations and other information provided or approved by the Project Manager for the execution of the Contract; “ESHS” means environmental, social (including sexual exploitation and abuse (SEA) and gender-based violence (GBV)), health and safety; “Equipment” is the Contractor’s machinery and vehicles brought temporarily to the Site to construct the Works; “Initial Contract Price” is the Price listed in the Procuring and Disposing Entity’s Notification of Award; “Intended Completion Date” is the date on which it is intended that the Contractor shall complete the Works. The Intended Completion Date is specified in the Special Conditions of Contract; “Materials” are all supplies, including consumables, used by the Contractor for incorporation in the Works; “month” means a calendar month; Procuring and Disposing Entity” is the party named in the SCC which employs the Supplier to carry out the Works; “plant” is any integral part of the Works that shall have a mechanical, electrical, chemical, or biological function; “Project Manager” is the person named in the Special Conditions of Contract (or any other competent person appointed by the Client and notified to the Contractor, to act in replacement of the Project Manager) who is responsible for supervising the execution of the Works and administering the Contract; “Performance Security” is any monetary surety required by the Client to guarantee performance by the Contractor under the Contract; “Site” is an area where a project is being implemented as defined in the Special Conditions of Contract; “Site Investigation Report” means the factual and interpretative report about the surface and subsurface conditions at the Site; “site possession date” means the formal handing over of a construction site by the Client to the Contractor, granting the Contractor exclusive access and control of the area to begin construction work; “specification” means the specification of the Works included in the Contract and any modification or addition made or approved by the Client; “start date” means the the latest date when the Contractor shall commence execution of the Works as provided in the SCCs. It does not necessarily coincide with any of the Site Possession Dates; “subcontractor” means a person or corporate body assigned to carry out part of the work in the Contract, which includes work on the Site; “temporary Works” means works designed, constructed, installed, and removed by the Contractor that are needed for construction or installation of the Works; “variation” means an instruction given by the Client which varies the Works; and “works” are what the Contract requires the Contractor to construct, install, and turn over to the Client, as defined in the Special Conditions of Contract. |  |
| - INTERPRETATION |  |
| - In interpreting these General Conditions of Contract, singular includes plural, male also means female or neuter, and the other way around. - Headings have no significance. - Words have their normal meaning under the language of the Contract unless specifically defined. The Client will provide instructions clarifying queries about these General Conditions of Contract. - If sectional completion is specified in the Special Conditions of Contract, references in the General Conditions of Contract to the Works, the Completion Date, and the Intended Completion Date apply to any Section of the Works (other than references to the Completion Date and Intended Completion Date for the whole of the Works). |  |
| - The documents forming the Contract shall be interpreted in the following order of priority- - Agreement (signed by both parties); - Minutes of Contract Negotiations; - Notification of Award; - Bid Submission Sheet; - Special Conditions of Contract; - General Conditions of Contract; - Specifications; - Drawings; Priced Bill of Quantities; and - Any other documents listed in the Special Conditions of Contract as forming part of the Contract. |  |
| - CORRUPTION AND FRAUD - The Malawi Government requires that all Bidders comply with the legal framework on corrupt and fraudulent practices as outlined in Section 6 of the Bidding Document. - In line with the existing Anti-Corruption law and policy, a Bidder, including its agents, sub-contractors, sub-consultants, service providers, suppliers, and personnel are subject to the signed Anti-Corruption Declaration in Section 6, as part of the qualification criteria. |  |
| - LANGUAGE AND LAW |  |
| - The language of the Contract is English and the law governing the Contract is that of Republic of Malawi. |  |
| - Except where otherwise specifically stated and subject to any restrictions in the Special Conditions of Contract, the Project Manager will decide contractual matters between the Client and the Contractor in the role representing the Client. |  |
| - JOINT VENTURE, CONSORTIUM OR ASSOCIATION If the Supplier is a joint venture, consortium, or association, all the parties shall be jointly and severally liable to the Procuring and Disposing Entity for the fulfilment of the provisions of the Contract and shall designate one party to act as a leader with authority to bind the joint venture, consortium, or association as specified in the SCC. The composition or the constitution of the joint venture, consortium, or association shall not be altered without the prior consent of the Procuring and Disposing Entity. - DELEGATION |  |
| 6.1 The Project Manager may delegate any of his duties and responsibilities to other people, except to the Adjudicator, after notifying the Contractor, and may cancel any delegation after notifying the Contractor. 6.2 The Client’s specific approval is required for actions detailed in the SCC. |  |
| - COMMUNICATIONS |  |
| 7.1 Any communications between parties that are referred to in these Conditions shall be made in writing. 7.2 A notice shall be effective only when it is delivered. |  |
| - SUBCONTRACTING |  |
| 8.1 The Contractor may subcontract with the approval of the Project Manager but may not assign the Contract without the written approval of the Client. 8.2 Subcontracting shall not alter the Contractor’s obligations. |  |
| - OTHER SUPPLIERS |  |
| 9.1 The Contractor shall cooperate and share the Site with other suppliers, contractors, public authorities, utilities, and the Client on the dates given in the Schedule of Other Suppliers. The Contractor shall also provide facilities and services for them as described in the Schedule. 9.2 The Client may modify the Schedule of other Suppliers and shall notify the Contractor of any such modification. |  |
| - PERSONNEL |  |
| - The Contractor shall employ the key personnel named in the Schedule of Key Personnel, referred to in the SCC, to carry out the functions stated in the Schedule or other personnel approved by the Project Manager. - The Project Manager will approve any proposed replacement of key personnel only if their relevant qualifications and abilities are substantially equal to or better than those of the personnel listed in the Schedule. - The Project Manager may request the Contractor to remove a person who is a member of the Contractor’s staff or work force and state the reasons thereof. - The Contractor shall ensure that the person leaves the Site within seven (7) days and has no further connection with the work in the Contract. |  |
| - PROCURING ENTITY’S AND CONTRACTOR’S RISKS |  |
| The Client carries the risks which this Contract states are Client’s risks, and the Contractor carries the risks which this Contract states are Contractor’s risks. |  |
| - PROCURING ENTITY’S RISKS |  |
| - From the Start Date until the Defects Liability Certificate has been issued, the following are the Client’s risks- - the risk of personal injury, death, or loss of or damage to property (excluding the Works, Plant, Materials, and Equipment), which are due to- - use or occupation of the Site by the Works or for the purpose of the Works, which is the unavoidable result of the Works; or - negligence, breach of statutory duty, or interference with any legal right by the Client or by any person employed by or contracted to him except the Contractor. - The risk of damage to the Works, Plant, Materials, and Equipment to the extent that it is due to a fault of the Client or in the Client’s design, or due to war or radioactive contamination directly affecting the Republic of Malawi. |  |
| - From the Completion Date until the Defects Liability Certificate has been issued, the risk of loss of or damage to the Works, Plant, and Materials is a Client’s risk except loss or damage due to - - a Defect which existed on the Completion Date; - an event occurring before the Completion Date, which was not itself a Client’s risk; or - the activities of the Contractor on the Site after the Completion Date. |  |
| - CONTRACTOR’S RISKS |  |
| From the Starting Date until the Defects Liability Certificate has been issued, the risks of personal injury, death, and loss of or damage to property (including, without limitation, the Works, Plant, Materials, and Equipment) which are not Client’s risks are Contractor’s risks. |  |
| - INSURANCE |  |
| - The Contractor shall provide, in the joint names of the Client and the Contractor, insurance cover from the Start Date to the end of the Defects Liability Period, in the amounts and deductibles stated in the SCC for the following events which are due to the Contractor’s risks: - loss of or damage to the Works, Plant, and Materials; - loss of or damage to Equipment; - loss of or damage to property (except the Works, Plant, Materials, and Equipment) in connection with the Contract; and - personal injury or death. |  |
| - The Contractor shall deliver policies and certificates for insurance to the Project Manager for the Project Manager’s approval before the Start Date. All such insurance shall provide for compensation to be payable in the types and proportions of currencies required to rectify the loss or damage incurred. - If the Contractor does not provide any of the policies and certificates required, the Client may effect the insurance which the Contractor should have provided and recover the premiums the Client has paid from payments otherwise due to the Contractor or, if no payment is due, the payment of the premiums shall be a debt due. |  |
| - Alterations to the terms of insurance shall not be made without the approval of the Project Manager. - Both parties shall comply with any conditions of the insurance policies. |  |
| - SITE INVESTIGATION REPORTS |  |
| The Contractor, in preparing the Bid, may rely on any Site Investigation Reports referred to in the SCC, supplemented by any information available to the Bidder. |  |
| - QUERIES ABOUT THE SPECIAL CONDITIONS OF CONTRACT |  |
| The Project Manager shall be responsible for clarification of queries from the Contractor on the Special Conditions of Contract. |  |
| - CONTRACTOR TO CONSTRUCT THE WORKS |  |
| The Contractor shall construct and install the Works in accordance with the Specifications and Drawings. |  |
| - COMMENCEMENT AND COMPLETION DATES |  |
| The Contractor may commence execution of the Works on the Start Date and shall carry out the Works in accordance with the Programme submitted by the Contractor, as updated with the approval of the Project Manager, and complete them by the Intended Completion Date. |  |
| - APPROVAL BY THE PROJECT MANAGER |  |
| - The Contractor shall submit Specifications and Drawings showing the proposed Temporary Works to the Project Manager, for approval if they comply with the Specifications and Drawings. - The Contractor shall be responsible for design of Temporary Works. |  |
| - The Project Manager’s approval shall not alter the Contractor’s responsibility for design of the Temporary Works. - The Contractor shall obtain approval of third parties to the design of the temporary works, where required. - All Drawings prepared by the Contractor for the execution of the temporary or permanent works, shall be subject to prior approval by the Project Manager before use. |  |
| - HEALTH AND SAFETY |  |
| - The Contractor shall at all times take all reasonable precautions to maintain the health and safety of the Contractor’s Personnel. - The Contractor shall appoint an accident prevention officer at the Site, responsible for maintaining safety and protection against accidents. - The Contractor shall maintain records and make reports concerning health, safety and welfare of persons, and damage to property, as the Project Manager may reasonably require |  |
| - DISCOVERIES |  |
| 21. 1 Anything of historical or other interest or of significant value unexpectedly discovered on the Site shall be the property of the Client. 21. 2The Contractor shall notify the Project Manager of such discoveries and carry out the Project Manager’s instructions for dealing with them. |  |
| - POSSESSION OF THE SITE |  |
| 22.1 The Client shall formally give possession of all parts of the Site to the Contractor on an agreed date. 22.2 If possession of a part is not given by the date stated in the SCC, the Client will be deemed to have delayed the start of the relevant activities, and this will be a compensation event. |  |
| - ACCESS TO THE SITE |  |
| The Contractor shall allow the Project Manager and any person authorised by the Project Manager access to the Site and to any place where work in connection with the Contract is being carried out or is intended to be carried out. - CONTRACTOR’S EQUIPMENT 24.1 The Contractor shall be responsible for all Contractor’s equipment. 24.2 When brought on to the Site, Contractor’s equipment shall be deemed to be exclusively intended for the execution of the Works. 24.3 The Contractor shall not remove from the Site any major items of Contractor’s Equipment without the consent of the Project Manager. 24.4 The consent of the Project Manager shall not be required for vehicles transporting Goods or Contractor’s Personnel off Site. - PROTECTION OF THE ENVIRONMENT - The Contractor shall take all reasonable steps to protect the environment (both on and off the Site) and to limit damage and nuisance to people and property resulting from pollution, noise and other results of its operations. - The Contractor shall ensure that emissions, surface discharges and effluent from the Contractor’s activities shall not exceed the values stated in the Specification or prescribed by applicable Laws. - Within thirty (30) days after signing of the contract, the successful Bidder shall where applicable, furnish to the Procuring and Disposing Entity if required in the BDS, the Environmental and Social (ES) Performance Security in the amount stipulated in the SCC and in the form of an on-demand Bank Guarantee denominated in the type and proportions of the currencies of the Contract. The Environment and Social (ES) Performance Security shall be issued by a Bank located in Malawi or a foreign Bank through correspondence with a Bank located in Malawi. - Failure of the successful Bidder to submit the Environmental and Social (ES) Performance Security shall constitute sufficient ground for annulment of the contract award decision. - Failure to submit the ES or failure to sign the contract as stated in ITB clause 43.6, shall lead to forfeiture of the successful Bidder’s Bid Security. In that event, the PDE may award the contract to the next best ranked Bidder whose Bid was evaluated at the financial comparison stage. - PROHIBITION OF CHILD LABOUR AND OTHER HARMFUL LABOUR PRACTICES - The Contractor and its Subcontractor(s) shall not employ children under the age of eighteen (18) in accordance with the labour laws and regulations applicable in Malawi and internationally. - A Contractor and its Subcontractor(s) shall ensure that they comply with all laws, policies, programs and interventions against gender inequality, sexual exploitation and abuse, as applicable in Malawi and internationally. |  |
| - INSTRUCTIONS |  |
| The Contractor shall carry out all instructions of the Project Manager which comply with the applicable laws where the Site is located. |  |
| - PROCEDURE FOR DISPUTES RESOLUTION |  |
| - If the Contractor believes that a decision taken by the Project Manager was either outside the authority given to the Project Manager by the Contract or that the decision was wrongly taken, the decision shall be referred to an Adjudicator within fourteen (14) days of the notification of the Project Manager’s decision. - The Adjudicator shall give a decision in writing within twenty-eight (28) days of receipt of a notification of a dispute. - The Adjudicator shall be paid by the hour at the rate specified in the BDS and SCC, together with reimbursable expenses of the types specified in the SCC, and the cost shall be divided equally between the Client and the Contractor, whatever decision is reached by the Adjudicator. - Either party may refer a decision of the Adjudicator to an Arbitrator within twenty-eight (28) days of the Adjudicator’s written decision. If neither party refers the dispute to arbitration within the above twenty-eight (28) days, the Adjudicator’s decision will be final and binding. - The arbitration shall be conducted in accordance with the arbitration procedure published by the institution named and, in the place, shown in the SCC. |  |
| - Where the Adjudicator resigns or dies or the Client and the Contractor agree that the Adjudicator is not functioning in accordance with the provisions of the Contract, a new Adjudicator will be jointly appointed by the Client and the Contractor within thirty (30) days. - In case of disagreement between the Client and the Contractor,on the appointment of the Adjudicator under clause 28.6, the Adjudicator shall be appointed by the Appointing Authority designated in the SCC at the request of either party, within fourteen (14) days of receipt of such request. |  |
| - TIME CONTROL |  |
| - PROGRAMME OF WORKS |  |
| - Within the time stated in the SCC, the Contractor shall submit to the Project Manager, for approval, a Revised Programme of Works showing the general methods, arrangements, order, and timing for all the activities in the Works . - An update of the Programme shall be a programme showing the actual progress achieved on each activity and the effect of the progress achieved on the timing of the remaining work, including any changes to the sequence of the activities. |  |
| - The Contractor shall submit to the Project Manager for approval an updated Programme at intervals no longer than the period stated in the SCC. - If the Contractor does not submit an updated Programme within this period, the Project Manager may withhold the amount stated in the SCC from the next payment certificate and continue to withhold this amount until the next payment after the date on which the overdue Programme has been submitted. - The Project Manager’s approval of the Programme shall not alter the Contractor’s obligations. - The Contractor may revise the Programme and submit it to the Project Manager again at any time. - A revised Programme shall show the effect of Variations and Compensation Events. |  |
| - EXTENSION OF THE INTENDED COMPLETION DATE |  |
| - The Project Manager, with approval of the Client, shall extend the Intended Completion Date if a Compensation Event occurs or a variation is issued which makes it impossible for Completion to be achieved by the Intended Completion Date without the Contractor taking steps to accelerate the remaining work, which would cause the Contractor to incur additional cost. - The Project Manager, with approval of the Client, shall decide whether and by how much to extend the Intended Completion Date within twenty-one (21) days of the Contractor requesting the Project Manager for a decision upon the effect of a Compensation Event or Variation and submitting full supporting information. If the Contractor has failed to give early warning of a delay or has failed to cooperate in dealing with a delay, the delay by this failure shall not be considered in assessing the new Intended Completion Date. |  |
| - ACCELERATION |  |
| - When the Client requires the Contractor to complete the works before the Intended Completion Date, the Project Manager will obtain priced proposals for achieving the necessary acceleration from the Contractor. - If the Client accepts these proposals, the Intended Completion Date will be adjusted accordingly and confirmed by both the Client and the Contractor. - If the Contractor’s priced proposals for acceleration are accepted by the Client, the proposals will be incorporated in the Contract Price and treated as a Variation. |  |
| - DELAYS ORDERED BY THE PROJECT MANAGER |  |
| The Project Manager, with approval of the Client, may instruct the Contractor to delay the start or progress of any activity within the Works. |  |
| - MANAGEMENT MEETINGS |  |
| - Either the Project Manager or the Contractor may require the other to attend a management meeting to review the plans for remaining works and to deal with matters raised in accordance with the early warning procedure. - The Project Manager shall record the business of management meetings and provide copies of the record to those attending the meeting and to the Client. The responsibility of the parties for actions to be taken shall be decided by the Project Manager either at the management meeting or after the management meeting and stated in writing to all who attended the meeting. |  |
| - EARLY WARNING |  |
| - The Contractor shall warn the Project Manager at the earliest opportunity of specific likely future events or circumstances that may adversely affect the quality of the work, increase the Contract Price or delay the execution of the Works. - The Project Manager may require the Contractor to provide an estimate of the expected effect of the future event or circumstance on the Contract Price and Completion Date. - The Contractor as soon as reasonably possible and no later than the period specified in the SCC, shall provide the estimate. - Where the Contractor fails to give an early warning within such period as stated in the SCC, the time for Completion shall not be extended, the Contractor shall not be entitled to additional payment because of a Compensation Event and the Client shall be discharged from all Liability in connection with claims for extension of the Intended Completion Date and for a Compensation Event. - The Contractor shall cooperate with the Project Manager in making and considering proposals for how the effect of such an event or circumstance can be avoided or reduced by anyone involved in the work and in carrying out any resulting instruction of the Project Manager. |  |
| - QUALITY CONTROL |  |
| - IDENTIFYING DEFECTS |  |
| 35.1 The Project Manager shall check the work of the Contractor and notify the Contractor of any defect found. 35.2 Such checking shall not affect the Contractor’s responsibilities under the contract. 35.3 The Project Manager may instruct the Contractor to search for a Defect and to uncover and test any work that the Project Manager considers may have a Defect. |  |
| - TESTS |  |
| If the Project Manager instructs the Contractor to carry out a test that is not specified under clause 35 and the test shows a defect, the Contractor shall pay for the test and any samples. If there is no Defect, the test shall be a Compensation Event. |  |
| - CORRECTION OF DEFECTS |  |
| - The Project Manager shall give notice to the Contractor of any Defects before the end of the Defects Liability Period. - The Defects Liability Period shall be extended for as long as identified defects remain to be corrected. - Every time notice of a defect is given, the Contractor shall correct the notified Defect within the time specified by the Project Manager’s notice. |  |
| - UNCORRECTED DEFECTS |  |
| 38.1 If the Contractor has not corrected a defect within the time specified under clause 37, the Project Manager will assess the cost of having the Defect corrected, and the Contractor will be liable for this amount. 38.2 The amount in clause 38.1 will be deducted from current and future payment certificates or paid by the Contractor if insufficient funds are due under the contract. |  |
| - COST CONTROL |  |
| - BILL OF QUANTITIES OR ACTIVITY SCHEDULE |  |
| - This Contract is - - An Admeasurement Contract with a Bill of Quantities, subject to Option 1; or - A Lump Sum Contract with an Activity Schedule, subject to Option 2, as indicated in the SCC. OPTION 1: BILL OF QUANTITIES FOR ADMEASUREMENT CONTRACT - The Bill of Quantities shall contain items for the construction, installation, testing, and commissioning work to be done by the Contractor. - The Bill of Quantities shall be used to calculate the Contract Price. - The Contractor shall be paid for the quantity of the work done at the rate in the Bill of Quantities for each item. |  |
| OPTION 2: ACTIVITY SCHEDULE FOR LUMP SUM CONTRACT - The Project Manager shall request the Contractor to provide an updated Activity Schedule. - The Contractor shall provide an updated Activity Schedule within fourteen (14) days of being instructed by the Project Manager. The activities on the Activity Schedule shall be co-ordinated with the activities on the Programme. - The Contractor shall show delivery of materials to the Site separately on the Activity Schedule if payment for materials on Site shall be made separately. |  |
| - CHANGE IN THE BILL OF QUANTITIES OR ACTIVITY SCHEDULE |  |
| OPTION 1: CHANGES IN THE BILL OF QUANTITIES FOR ADMEASUREMENT CONTRACTS - If the final quantity of the work done differs from the quantity in the Bill of Quantities for the particular item by more than twenty-five (25) percent, Provided the change exceeds one (1) percent of the Initial Contract Price, the Project Manager shall adjust the rate or price to allow for the change. - The Project Manager shall not adjust rates or prices from changes in quantities if the Initial Contract Price is exceeded by more than the percentage stated in the SCC, except with the prior approval of the Client. - If requested by the Project Manager, the Contractor shall provide the Project Manager with a detailed cost breakdown of any rate in the Bill of Quantities. OPTION 2: CHANGES IN THE ACTIVITY SCHEDULE FOR LUMP SUM CONTRACTS - The Activity Schedule shall be amended by the Contractor to accommodate changes of Programme or method of working made at the Contractor’s own discretion. - Prices in the Activity Schedule shall not be altered when the Contractor makes such changes to the Activity Schedule. |  |
| - VARIATIONS |  |
| The Contractor shall include all Variations in updated Programmes (or in the case of Lump Sum Contracts in updated Programmes and Activity Schedules) produced by the Contractor. |  |
| - PAYMENT FOR VARIATIONS |  |
| - The Contractor shall provide the Project Manager with a quotation for carrying out a variation when requested to do so by the Project Manager. - The quotation in clause 42.1 shall be submitted within seven (7) days of the request or any longer period as stated by the Project Manager. - The Project Manager shall assess the quotation. - For Admeasurement Contracts only, if the work in the variation corresponds with an item description in the Bill of Quantities and if, in the opinion of the Project Manager, the quantity of work above the limit stated in clause 40.1 or the timing of its execution do not cause the cost per unit of quantity to change, the rate in the Bill of Quantities shall be used to calculate the value of the Variation. If the cost per unit of quantity changes, or if the nature or timing of the work in the Variation does not correspond with items in the Bill of Quantities, the quotation by the Contractor shall be in the form of new rates, which shall be lower, for the relevant items of work. |  |
| - If the Contractor’s quotation is unreasonable, the Project Manager may order the variation and make a change to the Contract Price, which shall be based on the Project Manager’s own forecast of the effects of the Variation on the Contractor’s costs. |  |
| - If the Project Manager decides that the urgency of varying the work would prevent a quotation being given and considered without delaying the work, no quotation shall be given, and the Variation shall be treated as a Compensation Event. - The Contractor shall not be entitled to additional payment for costs that could have been avoided by giving early warning. |  |
| - CASH FLOW FORECASTS |  |
| 43.1 When the Programme or in the case of Lump Sum Contracts, the Programme or Activity Schedule, is updated, the Contractor shall provide the Project Manager with an updated cash flow forecast. 43.2 The cash flow forecast shall include different currencies, where applicable and as defined in the Contract, converted as necessary using the Contract exchange rates. |  |
| - PAYMENT CERTIFICATES |  |
| - The Contractor shall submit to the Project Manager, monthly statements of the estimated value of the work executed and materials on site less the cumulative amount certified previously. - The Project Manager shall check the Contractor’s monthly statement and certify the amount to be paid to the Contractor. - The value of work executed and materials on site shall be determined by the Project Manager. |  |
| - The value of work executed and materials on site shall comprise the value of- - the quantities of the items in the Bill of Quantities completed in the case of Admeasurement Contracts; or - completed activities in the Activity Schedule in the case of Lump Sum Contracts. - The value of work executed shall include the valuation of variations and Compensation Events. - The Project Manager may exclude any item certified in a previous certificate or reduce the proportion of any item previously certified in any certificate in the light of later information. |  |
| - PAYMENTS |  |
| - Payments shall be adjusted for deductions for advance payments and retention. - The Client shall pay the Contractor the amounts certified by the Project Manager within forty-five (45) days of the date of each certificate. - If the Client makes a late payment, the Contractor shall be paid interest on the late payment in the next payment. - Interest shall be calculated from the date by which the payment should have been made up to the date when the late payment is made at the prevailing rate of interest for commercial borrowing for each of the currencies in which payments are made. - If an amount certified is increased in a later certificate as a result of an award by the Adjudicator or an Arbitrator, the Contractor shall be paid interest upon the delayed payment as set out in this clause. Interest shall be calculated from the date upon which the increased amount would have been certified in the absence of dispute. |  |
| - Unless otherwise stated, all payments and deductions will be paid or charged in the proportions of currencies comprising the Contract Price. - Items of the Works for which no rate or price has been entered in will not be paid for by the Client and shall be deemed covered by other rates and prices in the Contract. |  |
| - COMPENSATION EVENTS |  |
| - The following shall be Compensation Events - - the Client does not give access to a part of the Site by the Site Possession Date stated in the Special Conditions of Contract; - the Client modifies the Schedule of Other Suppliers in a way that affects the work of the Contractor under the Contract; - the Project Manager orders a delay or does not issue Drawings, Specifications, or instructions required for execution of the Works on time; - the Project Manager instructs the Contractor to uncover or to carry out additional tests upon work, which is then found to have no Defects; - the Project Manager unreasonably does not approve a subcontract to be let; - ground conditions are substantially more adverse than could reasonably have been assumed before issuance of the Notice of Acceptance from the information issued to Bidders (including the Site Investigation Reports), from information available publicly and from a visual inspection of the Site; - the Project Manager gives an instruction for dealing with an unforeseen condition, caused by the Client, or additional work required for safety or other reasons. - other Suppliers, contractors, public authorities, utilities, or the Client does not work within the dates and other constraints stated in the Contract, and they cause delay or extra cost to the Contractor; - the advance payment is delayed. - the adverse effects on the Contractor of any of the Client’s Risks; - the Project Manager unreasonably delays issuing a Certificate of Completion beyond a period of thirty (30) days; and - other Compensation Events described in the SCC or determined by the Project Manager shall apply. |  |
| - If a Compensation Event would cause additional cost or would prevent the work being completed before the Intended Completion Date, the Contract Price shall be increased or the Intended Completion Date shall be extended. The Project Manager, with the approval of the Client, shall decide whether and by how much the Contract Price shall be increased and where determined necessary, the period of extension for the Intended Completion Date. - The Project Manager shall submit information indicating or demonstrating the effect of each Compensation Event and the forecast on cost for the Contractor. - The Project Manager shall assess the information submitted under clause 46.3, and the Contract Price shall be adjusted accordingly. - If the Contractor’s forecast is deemed unreasonable, the Project Manager shall adjust the Contract Price based on the Project Manager’s own forecast. - The Contractor shall not be entitled to compensation to the extent that the Client’s interests are adversely affected by the Contractor’s not having given early warning or not having cooperated with the Project Manager. |  |
| - TAXES |  |
| 47. 1 The Project Manager shall adjust the Contract Price if taxes, duties, and other levies are changed twenty-eight (28) days before the submission of Bids for the Contract and the date of the last Completion certificate. 47.2 The adjustment shall be the change in the amount of tax payable by the Contractor, provided such changes are not already reflected in the Contract Price or are a result of clause 50. |  |
| - CURRENCIES |  |
| Where payments are made in currencies other than Malawi Kwacha, the exchange rates used for calculating the amounts to be paid shall be the exchange rates stated in the Bid Data Sheet. |  |
| - PRICE ADJUSTMENT |  |
| - Prices shall be adjusted for fluctuations in the cost of inputs only if provided for in the SCC. - If so provided, the amounts certified in each payment certificate, after deducting for Advance Payment, shall be adjusted by applying the respective price adjustment factor to the payment amounts due in each currency. - A separate formula of the type indicated below applies to each Contract currency: Pc = Ac + Bc Imc/Ioc where: Pc is the adjustment factor for the portion of the Contract Price payable in a specific currency “c”. Ac and Bc are coefficients specified in the Special Conditions of Contract, representing the nonadjustable and adjustable portions, respectively, of the Contract Price payable in that specific currency “c”; and Imc is the index prevailing at the end of the month being invoiced and Ioc is the index prevailing twenty-eight (28) days before Bid opening for inputs payable; both in the specific currency “c”. - If the value of the index is changed after it has been used in a calculation, the calculation shall be corrected, and an adjustment made in the next payment certificate. The index value shall be deemed to take account of all changes in cost due to fluctuations in costs. |  |
| - RETENTION |  |
| - The Client shall retain from each payment due to the Contractor, the proportion stated in the SCC until completion of the whole of the works. - On completion of the whole of the Works, half the total amount retained shall be repaid to the Contractor and the remaining half when the Defects Liability Period has passed, and the Project Manager has certified that all defects notified by the Project Manager to the Contractor before the end of this period have been corrected. - With the approval of the Client, upon completion of the whole Works, the Contractor may substitute retention money with an “on demand” Bank guarantee. |  |
| - LIQUIDATED DAMAGES |  |
| - The Contractor shall pay liquidated damages to the Client at the rate per day stated in the SCC for each day that the Completion Date is later than the Intended Completion Date. - The total amount of liquidated damages shall not exceed the amount provided in the SCC. - The Client may deduct liquidated damages from payments due to the Contractor. - Payment of liquidated damages shall not affect the Contractor’s liabilities. - If the Intended Completion Date is extended after liquidated damages have been paid, the Project Manager shall correct any overpayment of liquidated damages by the Contractor by adjusting the next payment certificate. - The Contractor shall be paid interest on the underpayment, calculated from the date of payment to the date of repayment, at the rates specified in clause 45.1. |  |
| - BONUS |  |
| The Contractor shall be paid a Bonus calculated at the rate per day stated in the SCC for each day (less any days for which the Contractor is paid for acceleration) that the Completion is earlier than the Intended Completion Date. The Project Manager shall certify that the Works are complete, although they may not be due to be complete. |  |
| - ADVANCE PAYMENT |  |
| - The Client shall make advance payment to the Contractor of the amounts stated in the SCC by the date stated in the SCC, against provision by the Contractor of an Unconditional Bank Guarantee in a form and by a bank acceptable to the Client in amounts and currencies equal to the advance payment. - The Guarantee shall remain effective until the advance payment has been repaid, but the amount of the Guarantee shall be progressively reduced by the amounts repaid by the Contractor. - Interest shall not be charged on the advance payment. - The Contractor shall use the advance payment only to pay for Equipment, Plant, Materials, and mobilisation expenses required specifically for execution of the Contract. The Contractor shall demonstrate that advance payment has been used in this way by supplying copies of invoices or other documents to the Project Manager. Any expenditure apart from these will be considered ineligible. - The advance payment shall be repaid by deducting proportionate amounts from payments otherwise due to the Contractor, following the schedule of completed percentages of the Works on a payment basis. No account shall be taken of the advance payment or its repayment in assessing valuations of work done, Variations, price adjustments, Compensation Events, Bonuses, or Liquidated Damages. |  |
| - SECURITIES |  |
| - The Contractor shall provide a Performance Security to the Client within thirty (30) calendar days of receipt of the Notice of Acceptance in the amounts indicated in the SCC. - The contractor shall provide a Performance Security and an Environmental and Social, (ES) Performance Security for compliance with the Contractor’s ESHS obligations for the due performance of the Contract. - The Performance Security and the ES Performance Security shall be in the amount specified in the SCC in the form of a Bank Guarantee in the format specified in the contract and in an amount specified in the Special Conditions of Contract and by a bank acceptable to the Client) and shall be denominated in the currency in which the Contract Price is payable. - The proceeds of the Performance Security and, if applicable, the ES Performance Security shall be payable to the Procuring and Disposing Entity as compensation for any loss resulting from the Contractor’s failure to complete its obligations under the Contract. - The Performance Security and the ES Performance Security shall be in the form stipulated in Section 10 of the Bidding document. - The Performance Security and, if applicable, the ES Performance Security shall be provided to the Client no later than twenty-one (21) days after receipt of the Notice of Acceptance and shall be issued in the form of a Bank Guarantee in the format specified in the contract and in an amount specified in the Special Conditions of Contract and by a bank acceptable to the Client, and denominated in the types and proportions of the currencies in which the Contract Price is payable. The Performance Security (Bank Guarantee) shall be valid until a date twenty-eight (28) days from the date of issue of the Certificate of Completion. - An advance payment shall not be made unless and until the Contractor furnishes an advance payment guarantee covering the amount of the advance payment. |  |
| - DAYWORKS |  |
| - If applicable, the Dayworks rates in the Contractor’s Bid shall be used for small additional amounts of work only when the Project Manager has given written instructions in advance for additional work to be paid for in that way. - All work to be paid for as Dayworks shall be recorded by the Contractor on forms approved by the Project Manager. Each completed form shall be verified and signed by the Project Manager within two (2) days of the work being done. - The Contractor shall be paid for Dayworks subject to obtaining signed Dayworks forms. |  |
| - COST OF REPAIRS |  |
| Loss or damage to the Works or Materials to be incorporated in the Works between the Start Date and the end of the Defects Liability period shall be remedied by the Contractor at the Contractor’s cost if the loss or damage arises from the Contractor’s acts or omissions. |  |
| - COMPLETION OF THE CONTRACT |  |
| - COMPLETION |  |
| The Contractor shall request the Project Manager to issue a certificate of Completion of the Works, and the Project Manager will do so determining that the work is completed. |  |
| - SITE TAKEOVER |  |
| The Client shall take over the Site and the Works within seven (7) days of the Project Manager’s issuing a Certificate of Completion. |  |
| - FINAL ACCOUNT |  |
| 59.1 The Contractor shall supply the Project Manager with a detailed account of the total amount that the Contractor considers payable under the Contract before the end of the Defects Liability Period. 59.2 The Project Manager shall issue a Defects Liability Certificate and certify any final payment that is due to the Contractor within sixty (60) days of receiving the Contractor’s account if it is correct and complete. 59.3 If the Contractor’s account is incorrect or incomplete, it is not, the Project Manager shall issue within sixty (60) days a schedule that states the scope of the corrections or additions that are necessary. 59.4 If the Final Account is still unsatisfactory after it has been resubmitted, the Project Manager shall decide on the amount payable to the Contractor and issue a payment certificate. |  |
| - OPERATING AND MAINTENANCE MANUALS |  |
| - If “as built” Drawings or operating and maintenance manuals are required, the Contractor shall supply them by the dates stated in the SCC. |  |
| - If the Contractor does not supply the Drawings or manuals by the dates stated in the SCC, or they do not receive the Project Manager’s approval, the Project Manager shall withhold the amount stated in the SCC from payments due to the Contractor. |  |
| - TERMINATION |  |
| - The Client or the Contractor may terminate the Contract if the other party causes a fundamental breach of the Contract. - Fundamental breaches of Contract shall include the following - |  |
| - the Contractor stops work for twenty-eight (28) days when no stoppage of work is shown on the current Programme and the stoppage has not been authorised by the Project Manager; |  |
| - the Project Manager instructs the Contractor to delay the progress of the Works, and the instruction is not withdrawn within twenty-eight (28) days; - the Client or the Contractor is declared bankrupt or goes into liquidation other than for a reconstruction or amalgamation; - a payment certified by the Project Manager is not paid by the Client to the Contractor within ninety (90) days of the date of the Project Manager’s certificate; |  |
| - the Project Manager gives notice that failure to correct a particular Defect is a fundamental breach of Contract and the Contractor fails to correct it within a reasonable period of time determined by the Project Manager; - the Contractor does not maintain a Security, which is required; - the Contractor has delayed the completion of the Works by the number of days for which the maximum amount of liquidated damages can be paid, as defined in the Special Conditions of Contract; and - if the Contractor, in the judgment of the Client has engaged in corrupt, fraudulent, collusive or coercive practices in competing for or in executing the Contract. |  |
| - When either party to the Contract gives notice of a breach of Contract to the Project Manager for a cause other than those listed under clause 61.2, the Project Manager shall decide whether the breach is fundamental or not. - Notwithstanding the grounds listed in clause 61.2, the Client may terminate the Contract for convenience. - If the Contract is terminated, the Contractor shall stop work immediately, make the Site safe and secure, and leave the Site as soon as reasonably possible. |  |
| - PAYMENT UPON TERMINATION |  |
| - If the Contract is terminated because of a fundamental breach of Contract by the Contractor, the Project Manager shall issue a certificate for the value of the work done and Materials ordered less advance payments received up to the date of the issue of the certificate and less the percentage to apply to the value of the work not completed, as indicated in the SCC. Additional Liquidated Damages shall not apply. If the total amount due to the Client exceeds any payment due to the Contractor, the difference shall be a debt payable to the Client. - If the Contract is terminated for the Client’s convenience or because of a fundamental breach of Contract by the Client, the Project Manager shall issue a certificate for the value of the work done, Materials ordered, the reasonable cost of removal of Equipment, repatriation of the Contractor’s personnel employed solely on the Works, and the Contractor’s costs of protecting and securing the Works, and less advance payments received up to the date of the certificate. |  |
| - PROPERTY |  |
| All Materials on the Site, Plant, Equipment, Temporary Works, and Works shall be deemed to be the property of the Client if the Contract is terminated because of the Contractor’s default. |  |
| - FORCE MAJEURE |  |
| - For purposes of this clause, “Force Majeure” means an event or situation beyond the control of the Contractor that is not foreseeable, is unavoidable, and its origin is not due to negligence or lack of care on the part of the Contractor. Such events may include, but not be limited to, acts of the Client in its sovereign capacity, wars or revolutions, fires, floods, epidemics, quarantine restrictions, and freight embargoes. - If a Force Majeure event or situation arises, the Contractor shall promptly notify the Client in writing of such condition and the cause thereof. Unless otherwise directed by the Client in writing, the Contractor shall continue to perform its obligations under the Contract as far as is reasonably practical and shall seek all reasonable alternative means for performance not prevented by the Force Majeure event. - The Contractor shall not be liable for forfeiture of its performance security or retention monies held, liquidated damages, or termination for default if and to the extent that its delay in performance or other failure to perform its obligations under the Contract is the result of an event of Force Majeure. - RELEASE FROM PERFORMANCE |  |
| If the Contract is frustrated by an event of Force Majeure or by any other event entirely outside the control of either the Client or the Contractor, the Project Manager shall certify that the Contract has been frustrated. The Contractor shall make the Site safe and stop work as quickly as possible after receiving this certificate and shall be paid for all work carried out before receiving it and for any work carried out afterwards to which a commitment was made. |  |

# SECTION 9A CONTRACT DATA

PARTICULAR CONDITIONS PART A – CONTRACT DATA

| Conditions | Clause/ Clause | Data |
| --- | --- | --- |
| Procuring and Disposing entity’s name and address | GCC 1.1 |  |
| Contractor’s and Address | GCC 1.1 |  |
| Bank’s name (For Projects financed by multilateral Banks only) | N/A |  |
| Time for Completion | 30.1 |  |
| Defects Notification Period | 37.1 | 365 days (one year) |
| Procuring and Disposing entity’s Address for communications | N/A |  |
| Address of Contractor for communications | 7.1 |  |
| Governing Law | 4.1 | Laws of Malawi |

| Conditions |  | Clause |  | Data |
| --- | --- | --- | --- | --- |
| Official Language |  | 4.1 |  |  |
| Time for the Parties to sign a Contract Agreement |  |  |  | 30 days after receipt of the Letter of Acceptance |
| Total liability of the Contractor to the Procuring and Disposing entity under or in connection with the Contract |  | N/A |  | __________ (sum) |
| Site |  | 1.1 |  | [Describe any other places as forming part of the Site] |
| Conditions |  |  |  |  |
| Environmental and Social (ES) Performance Security |  |  |  | [ Ideally, the right of access to and possession of all parts of the Site shall be given by the Commencement Date. If this is the case, insert: “No later than the Commencement Date”] [If it is not practical or feasible to give the right of access to and possession of all parts of the Site by the Commencement Date, state the following and delete the remaining text in this Particular Conditions, clause 2.1: “ No later than the Commencement Date, except for the following parts (include detailed description of parts concerned): within such times as may be required to enable the Contractor to proceed in accordance with the Programme or, if there is no Programme at that time, the initial program submitted under clause 8.3 [Programme”]] |
| Maximum allowable accumulated value of work subcontracted (as a percentage of the Accepted Contract Amount) |  |  |  |  |
| Normal working hours |  |  |  |  |
| Time for access to the Site |  |  |  |  |
| Performance Security |  | 54.2 |  | The Performance Security will be in the form of a ____ [insert either one of “demand guarantee” or “performance bond”] in the amount(s) of [insert % figures] percent of the Accepted Contract Amount and in the same currency (ies) of the Accepted Contract Amount |

| Conditions | Clause | Data |
| --- | --- | --- |
| The amount of insurance required for liability for breach of professional duty | 14 |  |
| Insurance required against liability for fitness for purpose | N/A | Yes/No [ delete as appropriate] |
| Period of insurance required for liability for breach of professional duty | 14 |  |
| Amount of insurance required for injury to persons and damage to property | 14.1. (C) |  |
| Other insurances required by Laws and by local practice (give details) | 14.3 |  |

# SECTION 9B. SPECIAL CONDITIONS OF CONTRACT

The following Special Conditions of Contract (SCC) shall supplement the General Conditions of Contract (GCC).  Whenever there is a conflict, the provisions herein shall prevail over those in the GCC.

| GCC Clause Reference | Special Conditions |
| --- | --- |
| GCC 1.1 | The Procuring and Disposing Entity is: The name and procurement reference number of the Contract is: The Works are: The Site is: and is defined in Drawings Nos.: The Start Date shall be: The Intended Completion Date for the whole of the Works shall be: |
| GCC 2.5 | The following documents form the Contract: |
| GCC 4.1 | The language of the Contract is ________________ and the law governing the Contract is _____________________. |
| GCC 5 | The leader of the JV or Consortium or Association is……………………………….. |
| GCC 6 | Delegation of the following duties will require Clients’ approval |
| GCC 8 | The Contractor [shall/ shall not] assign the contract without the approval of the Procuring and Disposing Entity |
| GCC 10.1 | Key personnel as indicated in the Qualification Information Form (paragraph 1.5 of this Form) is part of the Contract |
| GCC 14.1 | The insurance cover and deductibles shall be: - The minimum cover for insurance of the Works, Plant and Materials is ………………. per occurrence with the number of occurrences unlimited - The maximum deductible for insurance of the Works, Plant and Materials is ………………. - The minimum cover for Insurance of Equipment is: - The maximum deductible for Insurance of Equipment is: - The minimum cover for Insurance of Property is: - The maximum deductible for Insurance of Property is: - The minimum cover for Insurance of personal injury or death is…………….. with no deductible |
| GCC 15 | Site Investigation Report(s) Shall or shall not be part of the contract. |
| GCC 22 | The Site Possession Date shall be: |
| GCC 25.3 | The ES Performance Security will be in the amounts of [insert % figure(s) normally 1% to 3%] of the Contract Price and in the same currency(ies) |
| GCC 28.3 | Fees and reimbursable expenses to be paid to the Adjudicator are …………. |
| GCC 28.5 | The institution whose arbitration procedures shall be used is: Arbitration shall take place at: |
| GCC 28.5 | The Appointing Authority for the Adjudicator is: |
| GCC 29.1 | The Contractor shall submit a revised Programme for the Works within ………………. days of delivery of the Notice of Acceptance. |
| GCC 29.3 | The period between programme updates is: The amount to be withheld for late submission of an updated programme is …….% of current interim Payment Certificate amount |
| GCC 37.1 | The Defects Liability Period is: __________________________ |
| GCC 39.1 | This contract is ………………………. contract |
| GCC 46.1 | The following shall also be Compensation Events: |
| GCC 49.1 | The Contract subject to price adjustment and the following information regarding coefficients apply. The coefficients for adjustment of prices are: - For currency: - percent nonadjustable element (coefficient A). - percent adjustable element (coefficient B). - For currency: - percent nonadjustable element (coefficient A). - percent adjustable element (coefficient B). |
| GCC 49.3 | The Index I for Malawi Kwacha will be: The Index I for the specified international currency will be: The Index I for currencies other than Malawi Kwacha and the specified international currency will be: |
| GCC 50.1 | The proportion of payments retained is …...% from each interim Payment Certificate and the maximum amount retained shall be …...% of the accepted Contract Price |
| GCC 51.1 | The rate per day for liquidated damages is …...% of the final Contract Price per day. The maximum amount of liquidated damages for the whole of the Works is percent of the final Contract Price. |
| GCC 52 | The Bonus for the whole of the Works is ………… of the final Contract Price per day. The maximum amount of Bonus for the whole of the Works is …...% of the final Contract Price. |
| GCC 53.1 | The Advance Payment will be equivalent to …...% of the Contract Price and will be paid in the same currencies and proportions as the Contract Price. It will be paid to the Contractor no later than |
| GCC 53.3 | The Advance Payment will be repaid by deducting equal amounts from payments due to the Contractor each month during the period starting months after the Start Date and ending………months after the Start Date. |
| GCC 54.1 | The Performance Security in the amount of …...% of the Contract Price is required |
| GCC 60.1 | The date by which operating and maintenance manuals are required is: The date by which “as built” drawings are required is: |
| GCC 60.2 | The amount to be withheld for failing to produce “as built” drawings and/or operating and maintenance manuals by the date required is: |
| GCC 62.1 | The percentage to apply to the value of the work not completed upon termination, representing the Client’s additional cost for completing the Works, is: |

# SECTION 10. CONTRACT FORMS

AGREEMENT

PROCUREMENT REFERENCE NO:

THIS AGREEMENT made the … day of, ………….. ,20.., between …………….…………… of ………………………… (hereinafter called the “Client”), of the one part, and …………. of ………………………… (hereinafter called the “Contractor”), of the other part:

WHEREAS the Employer is desirous that the Contractor execute …………………….. (Hereinafter called the “Works”) and the Employer has accepted the Bid by the Contractor for the execution and completion of such Works and the remedying of any defects therein for the sum of …………  ……………………………………………………. (Hereinafter called the Contract Price).

NOW THIS AGREEMENT WITNESSETH AS FOLLOWS:

- In this Agreement, words and expressions shall have the same meanings as are respectively assigned to them in the Contract referred to.

- The documents forming the Contract shall be interpreted in the following order of priority -

    - Agreement (signed by both parties);

    - Minutes of Contract Negotiations;

    - Notification of Award;

    - Bid Submission Sheet(5);

    - Special Conditions of Contract;

    - General Conditions of Contract;

    - Specifications;

    - Drawings;

    - Priced Bill of Quantities; and

    - Any other documents listed in the Special Conditions of Contract as forming part of the Contract.

- In consideration of the payments to be made by the Employer to the Contractor as hereinafter mentioned, the Contractor hereby covenants with the Employer to execute and complete the Works and remedy any defects therein in conformity in all respects with the provisions of the Contract.

- The Employer hereby covenants to pay the Contractor in consideration of the execution and completion of the Works and the remedying of defects therein the Contract Price or such other sum as may become payable under the provisions of the Contract at the times and in the manner prescribed by the Contract.

- The Contract Price or such other sum as may be payable shall be paid …. percent in Malawi Kwacha,  …. percent in ………….. and ….. percent in …………….                  .

IN WITNESS whereof the parties thereto have caused this Agreement to be executed in accordance with the law specified in the Special Conditions of Contract on the day, month and year indicated above.

for the Procuring and Disposing Entity

Name ………………………………. …in the capacity of ……………………………….

Signature………………………………

Witness  ………………………..Signature………………………………….

For and on behalf of the Contractor

Name ………………………………. ..	in the capacity of ……………………………….

Signature………………………………

Witness ……………………………Signature

Note for Bidders:  The Performance Security should be on the letterhead of the issuing Financial Institution and should be signed by a person with the proper authority to sign documents that are binding on the Financial Institution.

PERFORMANCE BANK GUARANTEE

PERFORMANCE BANK GUARANTEE (UNCONDITIONAL)

Date: …………………………………………………………… [insert date]

Procurement Reference No.:………………………………………. [insert procurement reference number]

To: ………………………………………………………………………………………………………………… [name and address of Employer]

WHEREAS ……………………………………………………………………………………………………..[name and address of Contractor] (hereinafter called the “Contractor”) has undertaken, in pursuance of Contract No……………………… [number] dated ………………………………..[date] to execute ………………………………………………………………………………………….[name of Contract and brief description of Works] (hereinafter called the “Contract”);

AND WHEREAS it has been stipulated by you in the said Contract that the Contractor shall furnish you with a Bank Guarantee by a recognized bank for the sum specified therein as security for compliance with his obligations in accordance with the Contract;

AND WHEREAS we have agreed to give the Contractor such a Bank Guarantee;

NOW THEREFORE WE hereby affirm that we are the Guarantor and responsible to you, on behalf of the Contractor, up to a total of [amount of Guarantee] [amount in words], such sum being payable in the types and proportions of currencies in which the Contract Price is payable, and we undertake to pay you, upon your first written demand and without cavil or argument, any sum or sums within the limits of [amount of Guarantee] as aforesaid without your needing to prove or to show grounds or reasons for your demand for the sum specified therein.

We hereby waive the necessity of your demanding the said debt from the Contractor before presenting us with the demand.

We further agree that no change or addition to or other modification of the terms of the Contract or of the Works to be performed thereunder or of any of the Contract documents which may be made between you and the Contractor shall in any way release us from any liability under this Guarantee, and we hereby waive notice of any such change, addition, or modification.

This Guarantee shall be valid until a date twenty-eight (28) days from the date of issue of the Certificate of Completion.

This guarantee is subject to the Uniform Rules for Demand Guarantees, ICC Publication No. 758, except that subparagraph (ii) of Sub-article 20(a) is hereby excluded.

Signature and seal of the Guarantor:

Name of Financial Institution:

Address:

Date:

Note to Bidders: The Advance Payment Security should be on the letterhead of the issuing Bank and should be signed by a person with the proper authority to sign documents that are binding on the Financial Institution.

ADVANCE PAYMENT SECURITY

Date:………………………………………………………………………………………………….. [insert date (as day, month, and year) of Advance Payment Security]

Procurement Reference No.:…………………………………………………………. [insert Procurement Reference number]

To: ………………………………………………………..	[insert complete name of Client]

In accordance with the payment provision included in the Contract, in relation to advance payments, ………………………………………………………………………………………[insert complete name of Contractor] (hereinafter called the “Contractor”) shall deposit with the Client a security consisting of……………………………………………………… [indicate type of security], to guarantee its proper and faithful performance of the obligations imposed by said clause of the Contract, in the amount of…………………………………………………………………………………………………………………………………….. [insert currency and amount of guarantee in words and figures].

We, the undersigned…………………………………………………………………… [insert complete name of Guarantor], legally domiciled in ………………………………………………………………………………………….[insert full address of Guarantor] (hereinafter the “Guarantor”), as instructed by the Contractor, agree unconditionally and irrevocably to guarantee as primary obligor and not as surety merely, the payment to the Client on its first demand without whatsoever right of objection on our part and without its first claim to the Contractor, in the amount not exceeding…………………………………………………………………………………………. [insert currency and amount of guarantee in words and figures].

This security shall remain valid and in full effect from the date of the advance payment received by the Contractor under the Contract until…………………………………………… [insert day and month], [insert year].

This guarantee is subject to the Uniform Rules for Demand Guarantees, ICC Publication No. 758.

Name:……………………………………………………………………………………………………………….. [insert complete name of person signing the Security]

In the capacity of……………………………………………………………………………………….. [insert legal capacity of person signing the Security]

Signed:…………………………………………………………………………………………………………. [signature of person whose name and capacity are shown above]

Duly authorised to sign the Security for and on behalf of: [insert complete name of the Bank]

Dated on ____________ day of __________________, _______ [insert date of signing]

ENVIRONMENTAL AND SOCIAL (ES) PERFORMANCE SECURITY

[The Environmental and Social Performance Security should be on the letterhead of the issuing Financial Institution and should be signed by a person with the proper authority to sign documents that are binding on the Financial Institution. The draft is for an unconditional Security. The amount of the guarantee must represent the percentage of the Contract Price specified in the Contract, and should be denominated either in the currency(ies) of the Contract or in a freely convertible currency acceptable to the Procuring and Disposing Entity].

Date: …………………………………………………………………………………………………………………………………… [insert date (as day, month and year) of ES Performance Security]

Procurement Reference No:……………………………………………………………………………………. [insert Procurement Reference Number]

To: ……………………………………………………………………………………………………………………[insert complete name and address of Procuring and Disposing Entity]

WHEREAS ………………………………………………………………………………………………. [insert name and address of Contractor] (hereinafter called the “Contractor”) has undertaken, pursuant to the Contract referenced above, dated……………………………………………………………………………………………… [insert date (as day, month and year) of contract] to execute ………………………………………………………………………………….. [insert brief description of Works] (hereinafter called the “Contract”);

AND WHEREAS it has been stipulated by Client in the aforementioned Contract that the Provider shall furnish the Client with a demand guarantee issued by a financial institution for the sum specified therein as security for compliance with the Provider’s performance obligations in accordance with the Contract;

AND WHEREAS the undersigned ……………………………………………………………………………………………………. [insert complete name of Guarantor], legally domiciled in ……………………………………………………………….. [insert complete address of Guarantor], (hereinafter the “Guarantor”}, have agreed to give the Contractor a security;

THEREFORE WE hereby affirm that we are Guarantors and responsible to you, on behalf of the Contractor, up to a total of …………………………………………………………………………………………………………. [insert currency and amount of Guarantee in words and figures], such sum being payable in the types and proportions of currencies in which the Contract Price is payable, and we undertake to pay you, upon your first written demand declaring the Contractor to be in default under the Contract, without cavil or argument, any sum or sums within the limits of …………………………………………………………………………………………………………………………………………………….[insert currency and amount of Guarantee in words and figures] as aforesaid without your needing to prove or to show grounds or reasons for your demand or the sum specified therein.

We hereby waive the necessity of your demanding the said debt from the Contractor before presenting us with the demand.

We further agree that no change or addition to or other modification of the terms of the Contract or of the Works to be performed thereunder or of any of the Contract documents which may be made between you and the Contractor shall in any way release us from any liability under this Guarantee, and we hereby waive notice of any such change, addition, or modification.

This Guarantee shall remain in force up to and including _________________ [insert date: day, month, year]

This guarantee is subject to the Uniform Rules for Demand Guarantees ICC Publication No. 458, except that sub - article 20(a) is hereby excluded.

Name: [insert complete name of person signing the Performance Security]

In the capacity of [insert legal capacity of person signing the Performance Security]

Signed: [signature of person whose name and capacity are shown above]

Duly authorised to sign the Performance Security for and on behalf of: [insert complete name of Financial Institution]

Dated on _______ day of __________________, _______ [insert date of signing]

SITE ORGANIZATION AND METHOD PLAN

The Bidder shall—

- provide a comprehensive Method Statement, with drawings where applicable, showing the methods proposed by the Bidder for carrying out the Works, including—

- proposed location of main office on the site, workshops, stations (steel/concrete/asphalt structures), warehouses, laboratories, accommodation, etc. (sketches to be attached as required);

- site organization;

- the method including the number of equipment, labour and materials to be used for carrying out each major category of Works;;

- the logical sequence and correlation between the major categories of activities of the Works;

- traffic measures during the Works; and

- provide details of the temporary and permanent Works to be constructed, taking into account the prevailing climatic conditions and the requirement to obtain various permits and approvals and that the existing system must remain functioning during construction.

As a minimum, the Method Statement shall include the following content:

- Location of Sites (e.g., site offices, stocks, warehouses);

- Project Organisation (e.g., Project Management, Elaboration of Shop Drawings, Material Procurement);

- Method for Removal of existing Surfaces and their Reinstatement;

- Method for Earthworks;

- Method for pipe installation;

- Method for Demolition Works, incl. separation into and handling of hazardous waste, residue and recyclable material;

- Method for Concrete Works;

- Method for Block Works;

- Method for Electrical Works;;

- Health and Safety Plan; and

- Environmental and Social Management Plan.

MOBILIZATION AND CONSTRUCTION SCHEDULE

The Contractor shall not carry out mobilization to Site unless the Contract Manager gives consent that appropriate measures are in place to address environmental and social   risks and impacts, which as a minimum shall include applying the Management Strategies and Implementation Plans (MSIPs) and Code of Conduct for Contractor’s Personnel, submitted as part of the Bid and agreed as part of the Contract.

- Attach a Graphic Work Schedule (critical milestone bar chart) for mobilisation, preparation of designs and drawings (Shop Drawings), ordering, manufacturing and delivery of equipment and material, construction, detailing the relevant activities, dates, allocation of labour and plant resources, etc. The planned input of the joint venture members and sub-Contractors shall be highlighted as well (in terms of activities undertaken, timing, etc.).

ESHS Management Strategies and Implementation Plans

- The Bidder shall submit comprehensive and concise Environmental, Social, Health and Safety Management Strategies and Implementation Plans (ESHS-MSIP) as required by clause 38 of the ITB. These strategies and plans shall describe in detail the actions, materials, equipment, management processes etc. that will be implemented by the Contractor, and its subcontractors.

- In developing these strategies and plans, the Bidder shall have regard to the ESHS provisions of the contract including those as may be more fully described in the following:

- [THE WORKS REQUIREMENTS DESCRIBED IN SECTION 7];

- [ENVIRONMENTAL AND SOCIAL MANAGEMENT PLAN (ESMP)]

CODE OF CONDUCT: ENVIRONMENTAL, SOCIAL, HEALTH AND SAFETY (ESHS)

The Bidder shall submit the signed Code of Conduct that will apply to the Contractor’s employees and subcontractors as required by ITB 38 of the Bid Data Sheet. The Code of Conduct shall ensure compliance with the ESHS provisions of the contract, including those as may be more fully described in the following____

- [the Works Requirements described in Section 7];

- [Environmental and Social Management Plan (ESMP)];

In addition, the Bidder shall submit an outline of how this Code of Conduct will be implemented. This will include: how it will be introduced into conditions of employment/engagement, what training will be provided, how it will be monitored and how the Contractor proposes to deal with any breaches.

CODE OF CONDUCT FOR CONTRACTOR’S PERSONNEL

Note to the Bidder:

The minimum content of the Code of Conduct form as set out by the Client shall not be substantially modified. However, the Bidder may add requirements as appropriate, including to take into account Contract-specific issues/risks.

The Bidder shall initial and submit the Code of Conduct form in support of its Bid.

We, being the Contractor, [enter name of Contractor]. have signed a contract with [enter name of Client] for [enter description of the Works]. These Works will be carried out at [enter the Site and other locations where the Works will be carried out]. Our contract requires us to implement measures to address environmental and social risks related to the Works, including the risks of sexual exploitation and assault and gender-based violence.

This Code of Conduct is part of our measures to deal with environmental and social risks related to the Works. It applies to all our staff, labourers and other employees at the Works Site or other places where the Works are being carried out. It also applies to the personnel of each subcontractor and any other personnel assisting us in the execution of the Works. All such persons are referred to as “Contractor’s Personnel” and are subject to this Code of Conduct.

This Code of Conduct identifies the behaviour that we require from all Contractor’s Personnel.

Our workplace is an environment where unsafe, offensive, abusive or violent behaviour will not be tolerated and where all persons should feel comfortable raising issues or concerns without fear of retaliation.

REQUIRED CONDUCT

Contractor’s Personnel shall –

- carry out his duties competently and diligently;

- comply with this Code of Conduct and all applicable laws, regulations and other requirements, including requirements to protect the health, safety and well-being of other Contractor’s Personnel and any other person;

- maintain a safe working environment by -

  - ensuring that workplaces, machinery, equipment and processes under each person’s control are safe and without risk to health;

  - wearing required personal protective equipment;

  - using appropriate measures relating to chemical, physical and biological substances and agents; and

  - following applicable emergency operating procedures.

- report work situations that he believes are not safe or healthy and remove himself from a work situation which he  reasonably believes presents an imminent and serious danger to his life or health;

- treat other people with respect, and not discriminate against specific groups such as women, people with disabilities, migrant workers or children;

- not engage in any form of sexual harassment including unwelcome sexual advances, requests for sexual favours, and other unwanted verbal or physical conduct of a sexual nature with other Contractor’s or Client’s Personnel;

- not engage in Sexual Exploitation, which means any actual or attempted abuse of position of vulnerability, differential power or trust, for sexual purposes, including, but not limited to, profiting monetarily, socially or politically from the sexual exploitation of another.  In Bank financed projects, sexual exploitation occurs when access to or benefit from Bank financed Goods, Works, Consulting or Non-consulting services is used to extract sexual gain;

- not engage in Sexual Assault, which means sexual activity with another person who does not consent. It is a violation of bodily integrity and sexual autonomy and is broader than narrower conceptions of “rape”, especially because (a) it may be committed by other means than force or violence, and (b) it does not necessarily entail penetration.;

- not engage in any form of sexual activity with individuals under the age of 18, except in case of pre-existing marriage;

- complete relevant training courses that will be provided related to the environmental and social aspects of the Contract, including on health and safety matters, and Sexual Exploitation and Assault (SEA);

- report violations of this Code of Conduct; and

- not retaliate against any person who reports violations of this Code of Conduct, whether to us or the Employer, or who makes use of the [Project Grievance [Redress] Mechanism].

RAISING CONCERNS

If any person observes behaviour that he believes may represent a violation of this Code of Conduct, or that otherwise concerns him/her, he/she should raise the issue promptly. This can be done in either of the following ways:

- Contact [enter name of the Contractor’s Social Expert with relevant experience in handling gender-based violence, or if such person is not required under the Contract, another individual designated by the Contractor to handle these matters] in writing at this address [   ] or by telephone at [   ] or in person at [   ]; or

- Call [  ]  to reach the Contractor’s hotline (if any) and leave a message.

The person’s identity will be kept confidential, unless reporting of allegations is mandated by the country law. Anonymous complaints or allegations may also be submitted and will be given all due and appropriate consideration. We take seriously all reports of possible misconduct and will investigate and take appropriate action. We will provide warm referrals to service providers that may help support the person who experienced the alleged incident, as appropriate.

There will be no retaliation against any person who raises a concern in good faith about any behaviour prohibited by this Code of Conduct.  Such retaliation would be a violation of this Code of Conduct.

CONSEQUENCES OF VIOLATING THE CODE OF CONDUCT

Any violation of this Code of Conduct by Contractor’s Personnel may result in serious consequences, up to and including termination and possible referral to legal authorities.

FOR CONTRACTOR’S PERSONNEL:

I have received a copy of this Code of Conduct written in a language that I comprehend.  I understand that if I have any questions about this Code of Conduct, I can contact [enter name of Contractor’s contact person with relevant experience in handling gender-based violence] requesting an explanation.

Signed: ……………………………………………………………………………………………………………

………………………………………………..….[insert signature of person whose name and capacity are shown] In the capacity of ………………………………………………………………… [insert legal capacity of person signing the Bid]

Name: ………………………………………………………………………………………………..[insert complete name of person signing the Bid]

Duly authorised to sign the Bid for and on behalf of: …………………………………………………………………..………………………….[insert complete name of Bidder]

Dated on ____________ day of __________________, _______ [insert date of signing]

ATTACHMENT 1 TO THE CODE OF CONDUCT FORM

BEHAVIORS CONSTITUTING SEXUAL EXPLOITATION AND ABUSE (SEA) AND BEHAVIORS CONSTITUTING SEXUAL HARASSMENT (SH)

The following non-exhaustive list is intended to illustrate types of prohibited behaviours:

- EXAMPLES OF SEXUAL EXPLOITATION AND ABUSE INCLUDE -

- A Contractor’s Personnel tells a member of the community that he/she can get them jobs related to the work site (e.g. cooking and cleaning) in exchange for sex.

- A Contractor’s Personnel that is connecting electricity input to households says that he can connect women headed households to the grid in exchange for sex.

- A Contractor’s Personnel rapes, or otherwise sexually assaults a member of the community.

- A Contractor’s Personnel denies a person access to the Site unless he/she performs a sexual favour.

- A Contractor’s Personnel tells a person applying for employment under the Contract that he/she will only hire him/her if he/she has sex with him/her.

- EXAMPLES OF SEXUAL HARASSMENT IN A WORK CONTEXT

- Contractor’s Personnel comment on the appearance of another Contractor’s Personnel (either positive or negative) and sexual desirability.

- When a Contractor’s Personnel complains about comments made by another Contractor’s Personnel on his/her appearance, the other Contractor’s Personnel comment that he/she is “asking for it” because of how he/she dresses.

- Unwelcome touching of a Contractor’s or Employer’s Personnel by another Contractor’s Personnel.

- A Contractor’s Personnel tells another Contractor’s Personnel that he/she will get him/her a salary raise, or promotion if he/she sends him/her naked photographs of himself/herself.

In the case of the Bid submitted by a Joint Venture specify the name of the Joint Venture as Bidder. In the event that the Bidder is a joint venture, each reference to “Bidder” in the Beneficial Ownership Disclosure Form (including this Introduction thereto) shall be read to refer to the joint venture member.

Person signing the Bid shall have the power of attorney given by the Bidder. The power of attorney shall be attached with the Bid Schedules.